## Slide 1: Flood Risk to Hillside Mine
Steven Sandoval
Christopher Hazel
Kyle Karshner
Adel Althawab

## Slide 2: Site Location
Located in the Eureka Mining District in Yavapai County, Arizona.
5 miles north of Bagdad, Arizona along Boulder Creek
Figure 1: Site Location [1]

## Slide 3: Project Background
Founded by John Lawler in 1887
  Had its own school and post office
  Closed in 1951 due to lightning strike
  Contaminates in Boulder creek
  Zinc
  Manganese
  Copper
  Cadmium
  Acid
Figure 2: Hillside Mine 1951

## Slide 4: Purpose of the Project
  Identify and map the potential damage to the Hillside Mine waste repository cap in the event of a catastrophic flood
  500-year storm event
Figure 3: Hillside Mine (2016)

## Slide 5: Waste Repository Cap
Cap Placement: Dec. 2014
250,000 sf
Approximately 36 in. of soil cover
Current Condition: Good
Figure 4: Drawing of Tailings Cap

## Slide 6: Cap Condition (Feb. 2016)
Figure 5: Hillside Mine Cap

## Slide 7: Plan View
Figure 6: Plan View

## Slide 8: Plan View
B.O.P
E.O.P
Figure 6: Plan View

## Slide 9
Figure 7: View of Boulder Creek from Mine Site

## Slide 10
Stream Profile
Figure 8: Boulder Creek
Figure 9: Boulder Creek Profile (AutoCAD)

## Slide 11: Cross Sections
Figure 10: Boulder Creek Cross Section (AutoCAD)

## Slide 12: Watershed
Figure 11: Boulder Creek Watershed [2]
Figure 12: Arizona Watershed Map [3]
Approx. 150 Sq. miles

## Slide 13: Flow Data
NFF Requirements
Average Elevation
Watershed Area
Figure 13: Boulder Creek Elevation Data

## Slide 14: Flow Data
Flow using NFF Equations
Chart: Trendline from NFF
| 2 | 5 | 10 | 25 | 50 | 100 | 500
 | 907 | 3929 | 6524 | 11284 | 17349 | 24410 | 31270
Figure 14: Boulder Creek Flow
Table 1: Boulder Creek Storm Event Flows

## Slide 15: Map of Boulder and Burro Creek
AREA
Burro Creek – 600 square miles
Boulder creek – 150 square miles
Flow data adjusted for area
Figure 15: Bill Williams Watershed

## Slide 16: Burro Creek Flow Trends
Chart: Peak Flow Trends
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24
 | 47400 | 728 | 5400 | 30600 | 3950 | 12400 | 6210 | 565 | 6410 | 798 | 1410 | 29900 | 12300 | 55300 | 21200 | 44600 | 1510 | 5700 | 21800 | 50900 | 1650 | 5890 | 2000 | 7910
Figure 16: Burro Creek Peak Flows
Table 2: Burro Creek Flow Data

## Slide 17: Area adjusted Flow Data
Flow using Burrow Creek Stream Gage
Chart: Trendline from Burro Creek Data
| 2 | 5 | 10 | 25 | 50 | 100 | 500
Events | 500 | 5750 | 11875 | 14500 | 19449 | 23451 | 32743.66
Figure 17: Burro Creek Flow Data
Table 3: Burro Creek Flow Data

## Slide 18: HEC-RAS
100 Year Flow
24,000 cfs

## Slide 19: HEC-RAS
500 Year Flow
30,000 cfs

## Slide 20: Schedule
Green Highlight
Completed on Time
Red Highlight
Completed Late

## Slide 21: Cost Analysis
 |  |  | Tasks |  |  |  |  |  |  |  |  |  |  |  |  | 
1.0 Personal |  |  | 1 |  | 2 |  | 3 |  | 4 |  | 5 |  |  |  |  | 
Title | Rate (dollar/hr) |  | Data Collection (hr) |  | Site Inspection (hr) |  | Surveying (hr) |  | Hydraulic Modeling (hr) |  | Project Mangement (hr) |  | Total Hours |  | Cost | 
 |  |  | Proj. | Actual | Proj. | Actual | Proj. | Actual | Proj. | Actual | Proj. | Actual | Projected | Actual | Projected | Actual
Senior engineer | 145 |  |  |  | 60 | 10 |  |  |  |  | 100 | 50 | 160 | 60 | $23,200.00 | $8,700.00
Project engineer | 108 |  | 30 | 30 | 60 | 10 | 50 | 10 | 30 | 30 |  | 20 | 170 | 100 | $18,360.00 | $10,800.00
Surveyor | 78 |  | 20 | 25 | 40 | 10 | 70 | 30 |  |  |  |  | 130 | 65 | $10,140.00 | $5,070.00
Hydrology analyst | 56 |  |  | 40 | 10 | 10 | 30 | 10 | 100 | 40 |  |  | 140 | 100 | $7,840.00 | $5,600.00
 |  |  |  |  |  |  |  |  |  |  |  | Total: | 600 | 325 | $59,540.00 | $30,170.00
2.0 Reimbursed expenses |  |  | Projected |  | Actual |  |  |  |  |  |  |  |  |  |  | 
Travel | $0.55/mile |  | 1280 miles |  | 400 miles |  |  |  |  |  |  |  |  |  | $704.00 | $220.00
Hotel | $90/room |  | 3 nights |  | 0 |  |  |  |  |  |  |  |  |  | $540.00 | $0.00
Per-diem | $60/person |  | 3 days |  | 0 |  |  |  |  |  |  |  |  |  | $720.00 | $0.00
Rental vehicle | $55/day |  | 3 days |  | 1 day |  |  |  |  |  |  |  |  |  | $165.00 | $55.00
 |  |  |  |  |  |  |  |  |  |  |  |  |  | Total: | $61,669.00 | $30,445.00

## Slide 22: Conclusion
500 Year flow will not overbank into the cap
Energy from high flow could cause an undercut
Slope stabilization could be beneficial

## Slide 23: Thank You
Figure 12: Boulder Creek
Special Thanks:
Eric Zielske
Wilbert Odem

## Slide 24: References
[1] https://www.google.com/maps
[2] http://pubs.usgs.gov/circ/circ1284/pdf/circ1284.pdf
[3] http://www.azwater.gov/AzDWR/StatewidePlanning/ WaterAtlas/UpperColoradoRiver/Hydrology/BillWilliams.htm
[4] D. Feldman, Hydrologic Modeling System: HEC-HMS: US Army Corps of Engineers, Institute for Water Resources, Hydrologic Engineering Center, 2001.
[5] Arizonaaccessmap.com
[6] AutoCAD Civil 3D