## Slide 1: Northern Arizona University Concrete Canoe 2018
Katlynn Adams
Gina Boschetto
Joshua Leon
Branden Petersen
Zachary Radovich
December 1, 2017

## Slide 2: Concrete Canoe Competition
ASCE hosts the concrete canoe competiton on a regional and a national level annually
ASU and NAU are co-hosting the PSWC regional conference for 2018
Location and Date
  Tempe, Arizona
  April 12-14, 2018
CNCCC writes the rules and regulations for the competition
Judging Criteria (25% each) [1]
  Final product
  Final design report
  Oral presentation
  Racing
Figure 1. Paddlegonia, 2017 Concrete Canoe [2]

## Slide 3: 1.0 Project Understanding
Stakeholders
  Client: Mark Lamer
  Technical Advisor: Taylor Layland
  ASCE NAU Chapter
  Northern Arizona University (NAU)
  CEMEX, Salt River Materials, BASF, and other private donors
Major Design Rules [1]- Released on September 11, 2017
  25% of the mix volume must be aggregate
    25% of the aggregate by volume must be ASTM C330 compliant
  Reinforcement thickness shall not exceed 50% of the total canoe thickness
  Canoe envelope- 22 feet long and 3 feet wide
Figure 2. Client Mark Lamer [3]
Figure 3. Tech. Advisor Taylor Layland [4]

## Slide 4: 2.0 Scope
Scope Overview:
2.1 Fundraising
2.2 Mix Design
2.3 Hull Design
2.4 Reinforcement Design
2.5 Construction
2.6 Competition
2.7 Project Management
2.8 Project Challenges
Major Design Tasks:
2.2 Mix Design
2.3 Hull Design
2.4 Reinforcement Design
2.5 Construction
Figure 4. Paddling [5]

## Slide 5: 2.2 Mix Design
Research
  Rules that apply to mix
  Previous years’ concrete canoe mixes
  Different materials used to make the mix stronger and lighter
Developing Mix
  Use material in proportions compliant with rules
  Determine minimal amount of material needed for testing
  Change proportions based on testing
Testing [1]
  Slump (ASTM C143)
  Unit Weight (ASTM C138)
  Strength (Compressive and Tensile) (ASTM C39 and ASTM C496)
Figure 5. Split Tensile Test [2]
Figure 6. Compression Test [2]

## Slide 6: 2.3 Hull Design
Design envelope [1]
  Maximum length of 22 feet
  Maximum width of 3 feet
Determine the shape
  Bottom shape
  Curve of walls
  Keel design
Create a 3-D model
Complete structural analysis for the design
  Hand calculations
  Software modeling
Design a mold
Figure 7. Delftship Side View, Created By: Zachary Radovich
Figure 8. Delftship Front View, Created By: Zachary Radovich

## Slide 7: 2.4 Reinforcement Design
Research
  NCCC permitted materials
  Previous reinforcement materials used
Testing
  Tension
  Flexural
Decision Matrix
  Comparison of material performance
Determine reinforcement required
  Layers of mesh
  Fibers
  Number of cables
Figure 9. Cable Reinforcement being Applied to Paddlegonia [2]
Figure 10. Flexural testing failure of concrete and mesh [2]

## Slide 8: 2.5 Construction
Two major subtasks: construction plan and pour day
Shaping Mold
  Method for shaping canoe into desired shape
Casting Canoe (Pour Day)
  Method for applying concrete on mold
  Constructing a curing chamber
  Removing mold
  Finishing
Figure 11. Shotcrete Placing [5]
Figure 13. Placing Concrete [2]
Figure 12. Shaping Mold [2]

## Slide 9: Schedule
Figure 14. Gantt Chart, Created By: Gina Boschetto

## Slide 10: Project Staffing
Table 1. Project Staffing Projected Hours of Work
Table 2. Billing Rates for Engineering Project Positions

## Slide 11: Cost of Services
Table 3. Projection of Staffing Costs

## Slide 12: References
[1]Committee on National Concrete Canoe Competitions. (2017). “2018 ASCE National Concrete Canoe Competition: Rules and Regulations.” Pacific Southwest Conference 2018, ASCE, VA., 1-54.
[2]https://www.cefns.nau.edu/capstone/projects/CENE/2017/ConcreteCanoe/
[3]http://knau.org/post/brain-food-arizonas-first-infrastructure-report-card
[4]https://nau.edu/cefns/engineering/orgs/asce/officers/faculty-advisors/
[5]https://www.cefns.nau.edu/capstone/projects/CENE/2016/ConcreteCanoe/
Figure 16. ASCE NCCC Logo [2]
Figure 15. Paddlegonia Practice [2]