|  | Weekly Team Task and Status Meeting Report | Report#: 03 |
| --- | --- | --- |

| # Team: Egg Men Industries | Meeting Date: February 10, 2011 |
| --- | --- |
| Project Title: SCREEN3 |  |
| Team members present: Cyle Chad Ryan | On-time: Cyle Chad Ryan |

### Progress of Team Meetings

- last meeting(s): 	02/08/2011, 2:00pm – 4:00pm, bldg. 69, room 102

02/09/2011, 12:00pm – 2:00pm, bldg. 69, room 105

- next meeting(s): 	02/10/2011, 10:00am – 11:00am, bldg. 69, room 102

- Communication Problems?  None

### Last week’s Tasks: Status

| Task Title: Website, Advance Layout | Task Initiation: 02/02/2011 | Orig. Due Date: 02/08/2011 | Status: COMPLETE |
| --- | --- | --- | --- |
| Description: Setup, design and post an advance layout of the website |  |  |  |
| Responsible for Task: - Cyle (100%) Setup home, admin, user, input, archive and graph pages. |  |  |  |
| Outcome(s) and Progress: - Finished posting deliverables and weekly reports pages - Finished project info pages - Finished team related pages - Placeholder made for SCREEN3 program site. - Early concepts made for SCREEN3 program site including page layouts, and site flow - Determined that all remaining website development will happen with WAMP (local server simulator) |  |  |  |
| Evaluation: The foundation for the website is finished. Now we need to add in the forms and functionality. |  |  |  |

| Task Title: Requirements & Execution Plan (Final) | Task Initiation: 02/02/2011 | Orig. Due Date: 02/07/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: From the returned initial draft of the requirements & execution plan, revise according to the mentor’s suggestions and submit final version. |  |  |  |
| Responsible for Task: - Chad (60%) Finish document with all required elements. Conform to Team Bylaws. - Ryan (20%) Offering input based on prior experience from CS386 project - Cyle (20%) Offering input based on prior experience from CS386 project |  |  |  |
| Outcome(s) and Progress: - Turned in and finished. |  |  |  |
| Evaluation: Our requirements have been finalized and we have sent the document to our Client. This will act as the final requirements for our project if our Client approves. |  |  |  |

| Task Title: Presentation (Power Point) | Task Initiation: 02/01/2011 | Orig. Due Date: 02/03/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Setup, design and post an advance layout of the website |  |  |  |
| Responsible for Task: - Chad (100%) Create a Power Point for the presentation |  |  |  |
| Outcome(s) and Progress: - Power Point finished. All slides approved by team members |  |  |  |
| Evaluation: The power point has been tested and approved by all members. It has been deemed of proper length. |  |  |  |

| Task Title: Presentation (Preparation) | Task Initiation: 02/02/2011 | Orig. Due Date: 02/10/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Team members assigned elements of the presentation to prepare for. Meet up on Thursday for a dry run. |  |  |  |
| Responsible for Task: - Chad (33%) Practice - Ryan (33%) Practice - Cyle (33%) Practice |  |  |  |
| Outcome(s) and Progress: - Parts established - Two meeting where we rehearsed - One meeting at 10:00am on Thursday established for final rehearsal |  |  |  |
| Evaluation: Progress has been steady. All we need to do is continue to practice our parts. Presentation time was pushed to Thursday. |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Website Form (SCREEN3) | Task Initiation: 02/08/2011 | Orig. Due Date: 02/15/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Creating the form of the SCREEN3 data entry page. This includes a dynamic entry screen for the different options. |  |  |  |
| Responsible for Task: - Chad (100%) Create the SCREEN3 data entry page |  |  |  |

| Task Title: Website Form (Flow) | Task Initiation: 02/08/2011 | Orig. Due Date: 02/15/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Main web pages created (Home, About, Contacts, Graph, Archive, Admin) with full connectivity established along with all basic form completed. |  |  |  |
| Responsible for Task: - Ryan (100%) Create the websites with all parts. General form of final website |  |  |  |

| Task Title: Website Database | Task Initiation: 02/08/2011 | Orig. Due Date: 02/22/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Full database for website. This includes the establishment of usernames, passwords, subscription information, administration access, and archived data entry. |  |  |  |
| Responsible for Task: - Ryan (100%) Build the database |  |  |  |

| Task Title: SCREEN3 Data Entry | Task Initiation: 02/08/2011 | Orig. Due Date: 02/15/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Figure out how data is entered into the SCREEN3 model in the correct .DAT format. |  |  |  |
| Responsible for Task: - Cyle (100%) Research using the User Guide of the SCREEN3 model |  |  |  |

| Task Title: Presentation (Preparation) | Task Initiation: 02/02/2011 | Orig. Due Date: 02/08/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Team members assigned elements of the presentation to prepare for. Meet up on Thursday for a dry run. |  |  |  |
| Responsible for Task: - Chad (33%) Practice - Ryan (33%) Practice - Cyle (33%) Practice |  |  |  |

| Task Title: General Database Structure | Task Initiation: 02/02/2011 | Orig. Due Date: 02/08/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Ryan will begin to structure the database so that when we start to add functionality to the website on 2/08 we will have something to work with. |  |  |  |
| Responsible for Task: - Ryan (100%) |  |  |  |

| Task Title: Design (Draft) | Task Initiation: 02/08/2011 | Orig. Due Date: 02/14/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Complete a draft of the Design document. This includes a extensive description of the Architecture and Implementation of the final project, along with all other requirements included in the online description. |  |  |  |
| Responsible for Task: - Chad (100%) Develop the draft using the class website |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Website, Full Functionality | Who (%): - Undecided | Rough Due Date: 02/22/2011 |
| --- | --- | --- |
| Description: Functional website with user login in addition to output to incorporate into the SCREEN3 element. |  |  |

### Timeline check:

- Notebook Status: Working on Requirements Presentation (ON-TIME)

- Website Status: Form (ON-TIME)

### Other Problems / Other Issues:

No problems or issues at this time.