|  | Weekly Team Task and Status Meeting Report | Report#: 11 |
| --- | --- | --- |

| # Team: Egg Men Industries | Meeting Date: April 14, 2011 |
| --- | --- |
| Project Title: SCREEN3 |  |
| Team members present: Cyle Chad Ryan | On-time: Cyle Chad Ryan |

### Progress of Team Meetings

- last meeting(s): 	04/12/2011, 2:00pm – 4:00pm, bldg 69

- next meeting(s): 	04/14/2011, 2:00pm – 4:00pm, bldg. 69

- Communication Problems?  None

### Last week’s Tasks: Status

| Task Title: Website Layout (Advanced) | Task Initiation: 04/05/2011 | Orig. Due Date: 04/17/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Refine the look of the website, incorporate new WebAWDM logos into the website, and convert authentication system to 3rd party system as suggested in the Design Review II presentation. |  |  |  |
| Responsible for Task: - Ryan (100%) |  |  |  |
| Outcome(s) and Progress: - Different options researched - Kerberos currently being incorporated |  |  |  |
| Evaluation: We spoke with Dr. Palmer about the 3rd party authentication systems. We chose Kerberos. |  |  |  |

| Task Title: Graph Output | Task Initiation: 04/05/2011 | Orig. Due Date: 04/17/2011 | Status: COMPLETED |
| --- | --- | --- | --- |
| Description: Using Flot, an open source web graphing program, graph the results from SCREEN3 model |  |  |  |
| Responsible for Task: - Chad (100%) |  |  |  |
| Outcome(s) and Progress: - Data from SCREEN3 model used to graph into a web page |  |  |  |
| Evaluation: We still need to add a database entry to hold the output data from SCREEN3 to fully incorporate it into the web page. |  |  |  |

| Task Title: UGRADs Poster (Draft) | Task Initiation: 04/05/2011 | Orig. Due Date: 04/14/2011 | Status: COMPLETED |
| --- | --- | --- | --- |
| Description: Create a draft of the poster that will be used for the UGRADs presentation/booth to present to Dr. Dan Li for approval. |  |  |  |
| Responsible for Task: - Cyle (100%) |  |  |  |
| Outcome(s) and Progress: - Draft created based on requirements from Capstone site and referencing past posters |  |  |  |
| Evaluation: Still needs approval. |  |  |  |

### This week’s Tasks: Work plan

| Task Title: SCREEN3 Processing | Task Initiation: 04/12/2011 | Orig. Due Date: 04/18/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: System for SCREEN3 to process files, then send the output file back to the user. |  |  |  |
| Responsible for Task: - Chad (100%) |  |  |  |

| Task Title: File Open Functionality | Task Initiation: 04/05/2011 | Orig. Due Date: 04/18/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Allow for files to be opened in WebStep and repopulate the appropriate input fields in the forms. |  |  |  |
| Responsible for Task: - Cyle (100%) |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Database Graph Incorporation | Who (%): - Chad, Ryan | Rough Due Date: 04/18/2011 |
| --- | --- | --- |
| Description: Graph needs a database entry to hold the SCREEN3 output file for Flot processing. |  |  |

| Task Title: Server Transfer | Who (%): - Undecided | Rough Due Date: 04/18/2011 |
| --- | --- | --- |
| Description: Transfer of project onto the online server. |  |  |

| Task Title: Second Draft Poster | Who (%): - Undecided | Rough Due Date: 04/21/2011 |
| --- | --- | --- |
| Description: Second Draft of Capstone Poster for final approval before printing. |  |  |

### Timeline check:

- Website Status: WebAWDM (UP TO DATE)

- Graphing (UP TO DATE)

### Other Problems / Other Issues:

None