|  | Weekly Team Task and Status Meeting Report | Report#: 12 |
| --- | --- | --- |

| # Team: Egg Men Industries | Meeting Date: April 21, 2011 |
| --- | --- |
| Project Title: SCREEN3 |  |
| Team members present: Cyle Chad Ryan | On-time: Cyle Chad Ryan |

### Progress of Team Meetings

- last meeting(s): 	04/20/2011, 12:00pm – 2:00pm, bldg 69

- next meeting(s): 	04/21/2011, 4:00pm – 6:00pm, bldg. 69

- Communication Problems?  None

### Last week’s Tasks: Status

| Task Title: Server Transfer | Task Initiation: 04/14/2011 | Orig. Due Date: 04/18/2011 | Status: COMPLETED |
| --- | --- | --- | --- |
| Description: Transfer the MySQL database over to the NAU CEFNS server and incorporate the new database into the website’s local database functionality. |  |  |  |
| Responsible for Task: - Ryan (100%) |  |  |  |
| Outcome(s) and Progress: - Database now existent on the CEFNS server - Functionality such as login, file archiving, etc. now works with the CEFNS database |  |  |  |
| Evaluation: The transferred database now works just as the local copy did. All functionality which was already present for the WAMP database now works correctly with the CEFNS copy. |  |  |  |

| Task Title: UGRADS Dry Run | Task Initiation: 04/14/2011 | Orig. Due Date: 04/19/2011 | Status: COMPLETED |
| --- | --- | --- | --- |
| Description: Creating, practicing, and presenting the rough draft of our Capstone UGRADS presentation |  |  |  |
| Responsible for Task: - Chad (33%) - Cyle (33%) - Ryan (33%) |  |  |  |
| Outcome(s) and Progress: - Worked on the presentation together at the library from 1:00-6:00 on 4/17/11, getting most of it finished - Made edits and did practice dry runs on 4/18/11 from 3:15-5:30 |  |  |  |
| Evaluation: We gave the dry run on 4/19/11, and got feedback which we will use to further edit the presentation before the UGRADS conference. |  |  |  |

| Task Title: UGRADS Poster (Final) | Task Initiation: 04/14/2011 | Orig. Due Date: 04/15/2011 | Status: COMPLETED |
| --- | --- | --- | --- |
| Description: Create the final version of our UGRADS poster to be printed |  |  |  |
| Responsible for Task: - Chad (33%) - Cyle (33%) - Ryan (33%) |  |  |  |
| Outcome(s) and Progress: - Based on the draft sketched out by Cyle, we crafted a poster with graphics, screenshots, and data about our project on 4/14/11 from 2:00-5:30 |  |  |  |
| Evaluation: After making some slight edits based on Dr. Li’s input, we submitted our poster to be printed on 4/15/11 |  |  |  |

| Task Title: UGRADS Dry Run (Presentation) | Task Initiation: 04/14/2011 | Orig. Due Date: 04/15/2011 | Status: COMPLETED |
| --- | --- | --- | --- |
| Description: A practice presentation for the UGRADS in front of CS students and faculty for feedback. |  |  |  |
| Responsible for Task: - Chad (33%) - Cyle (33%) - Ryan (33%) |  |  |  |
| Outcome(s) and Progress: - Made modifications to our previous presentation, based suggestions and requirements for the UGRADS Presentation - Practiced parts together on Fri (04/15) & Sun (04/17), while also rehearsing individual parts separately |  |  |  |
| Evaluation: Our presentation went well, but still has room for improvement. Suggestions have been noted for the UGRADS presentation |  |  |  |

| Task Title: SCREEN3 Processing | Task Initiation: 04/12/2011 | Orig. Due Date: 04/18/2011 | Status: DELAYED until 4/22/11 |
| --- | --- | --- | --- |
| Description: System for SCREEN3 to process files, then send the output file back to the user. |  |  |  |
| Responsible for Task: - Chad (100%) |  |  |  |
| Outcome(s) and Progress: - Chad has been researching methods by which to get the SCREEN3 modeling program to accept input and send back output |  |  |  |
| Evaluation: Time spent on the presentation and poster has taken away from research time a bit more than planned, but Chad is on the right track to getting this done as soon as possible |  |  |  |

| Task Title: File Open Functionality | Task Initiation: 04/05/2011 | Orig. Due Date: 04/18/2011 | Status: DELAYED until 4/22/11 |
| --- | --- | --- | --- |
| Description: Allow for files to be opened in WebStep and repopulate the appropriate input fields in the forms. |  |  |  |
| Responsible for Task: - Cyle (100%) |  |  |  |
| Outcome(s) and Progress: - Cyle changed the basic methodology behind this process, deciding to save a different file than the one submitted - Incorporated a dynamic/unique file naming scheme into the process - Minor bugs with form filling process |  |  |  |
| Evaluation: This task is 90% completed, minor issue with WebStep due to lacking state properties for buttons. A fix has been determined and is being implemented |  |  |  |

### This week’s Tasks: Work plan

| Task Title: UGRADS Presentation (Final) | Task Initiation: 04/19/2011 | Orig. Due Date: 04/29/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Make edits to our dry run presentation to get it up to par for the UGRADS conference |  |  |  |
| Responsible for Task: - Chad (33%) - Cyle (33%) - Ryan (33%) |  |  |  |

| Task Title: Documentation | Task Initiation: 04/20/2011 | Orig. Due Date: 04/30/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Ensure that our documentation is ready to be submitted, both at the system and code levels |  |  |  |
| Responsible for Task: - Undecided |  |  |  |

| Task Title: Database/Graph Integration | Task Initiation: 04/20/2011 | Orig. Due Date: 04/24/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Ensure that the Flot graphing works with a temporary output file found in the database |  |  |  |
| Responsible for Task: - Ryan (50%) - Chad (50%) |  |  |  |

| Task Title: Website CSS | Task Initiation: 04/20/2011 | Orig. Due Date: 04/28/2011 | Status: ON-TIME |
| --- | --- | --- | --- |
| Description: Create a CSS page to give our website a better design |  |  |  |
| Responsible for Task: - Ryan (100%) |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Final Report | Who (%): - Chad (33%), Cyle (33%), Ryan (33%) | Due Date: 05/03/2011 |
| --- | --- | --- |
| Description: Create the Final Project Report to be handed in on Friday of reading week |  |  |

### Timeline check:

- Website Status: WebAWDM (UP TO DATE)

- Graphing (UP TO DATE)

- Server Transfer (UP TO DATE)

- Presentation (UP TO DATE)

### Other Problems / Other Issues:

None