Weekly Task Report

Geo Learn

12/4/19

Mentor: Fabio Santos

Sponser: Dr. Chris Doughty

Team members: Samuel Prasse (lead), Kaitlyn Grubb,

Tyler Pehringer, Joshus Tenakhongva

|  | Weekly Team Task Report | #10 |
| --- | --- | --- |

| # Team: GeoLearn |  |  |  |  |  | Date: 11/6/19 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Improving elementary education with custom online enironmental science lectures |  |  |  |  |  |  |  |  |
|  | Samuel Prassse Present On-time |  | Kaitlyn Grubb Present On-time |  | Tyler Pehringer Present On-time |  |  | Joshus Tenakhongva Present On-time |

### Recent Meetings:

- General Team Meeting

- Sponsor Meeting

### TASKS COMPLETED since last meeting:

| Task Title: Requirements Specification Draft | Task Initiation: 10/30 | Orig. Due Date: 11/29 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Joshus (25%), Kaitlyn (25%), Tyler (25%), Samuel (25%) |  |  |  |
| Description: The requirements specification is a description of our project’s requiremtnts, both functional and non-functional, and forms the contractural basis for the expectations to be fulfilled by the development team. |  |  |  |
| Expected Outcome: Create a document outlining the requirements that the team will stick to when developing our project. |  |  |  |

| Task Title: Design Review 1 / Presentation | Task Initiation: 11/11 | Orig. Due Date: 11/29 / 11/22 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Joshus (25%), Kaitlyn (25%), Tyler (25%), Samuel (25%) |  |  |  |
| Description: This document and presentation will consist of an introduction, discussion of the problem statement, our overview of our solution to the problem, key requirements, risks and feasibility, a schedule for the remainder of the semester, and a conclusion. The presentation will be done in class on the 22nd of November. |  |  |  |
| Expected Outcome: Create a document outlining the requirements that the team will stick to when developing our project. / Present to a mentor and classmates that are not as familiar with our project, and tell them what our longterm plan is. |  |  |  |

| Task Title: Peer Eval #3 | Task Initiation: 11/18 | Orig. Due Date: 11/29 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Team (100%) |  |  |  |
| Description: An accurate representation of effort and time invested by individual team members as graded by the other 3 team members. |  |  |  |
| Expected Outcome: Send an excel document to our team mentor with a correct peer evaluation of all team members. |  |  |  |

### This week’s Tasks: Work plan for coming week

| Task Title: Requirements Specification Final | Task Initiation: 10/30 | Orig. Due Date: 11/22 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Joshus (25%), Kaitlyn (25%), Tyler (25%), Samuel (25%) |  |  |  |
| Description: The requirements specification is a description of our project’s requiremtnts, both functional and non-functional, and forms the contractural basis for the expectations to be fulfilled by the development team. |  |  |  |
| Expected Outcome: Create a document outlining the requirements that the team will stick to when developing our project. |  |  |  |

| Task Title: Peer Eval #4 | Task Initiation: 11/4 | Orig. Due Date: 11/8 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Team (100%) |  |  |  |
| Description: Each team member will fill out a peer eval and send it to Fabio by November 8th. |  |  |  |
| Expected Outcome: An accurate representation of effort and time invested by individual team members as graded by the other 3 team members. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Tech Demo | Who (%): Team (100%) | Rough Due Date: 11/22 |
| --- | --- | --- |
| Description: Demo of the current state of our applciation. |  |  |

### Other Problems / Other Issues:

- Edits to the Req Doc