|  | Weekly Team Task Report | #5 |
| --- | --- | --- |

| # Team: GeoLearn |  |  |  |  |  | Date: 2/18/2020 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Improving elementary education with custom online enironmental science lectures |  |  |  |  |  |  |  |  |
|  | Samuel Prassse Present On-time |  | Kaitlyn Grubb Present On-time |  | Tyler Pehringer Present On-time |  |  | Joshus Tenakhongva Present On-time |

### Recent Meetings:

- General Team Meeting

- Sponsor Meeting

### TASKS COMPLETED since last meeting:

| Task Title: Furthered Website Design | Task Initiation: 2/1 | Orig. Due Date: 3/4 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Tyler (85%), Rest of team (15%) |  |  |  |
| Description: Over the past few weeks Tyler has been tasked with developing the design of the website. This includes UI development and overall aesthetic (colors, shapes, style, pictures, etc..) This is still a work in progress but he has made significant progress with the input of the rest of the teams ideas. Throughout this process we are also taking input from Dr. Doughty on things to add to the site as well as design. |  |  |  |
| Expected Outcome: Good looking UI that users can easily navigate. |  |  |  |

### This week’s Tasks: Work plan for coming week

| Task Title: Design Review 2 | Task Initiation: 2/18 | Orig. Due Date: 2/28 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Team (100%) |  |  |  |
| Description: The team will be preparing and presenting our second Design Review to the Capstone faculty. Because of the stage we are in with our project, we will be able to showcase our website and database on AWS, and our slide creation methods as the “meat” of the presentation. |  |  |  |
| Expected Outcome: An excellent presentation that will blow the rest of the class away. |  |  |  |

| Task Title: UGRADS Registration | Task Initiation: 2/18 | Orig. Due Date: 2/21 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Team (100%) |  |  |  |
| Description: The team will register for the Undergraduate Research and Design Symposium this week. This involves creating an abstract of our project, submitting it to Fabio for review, and then completing the application. The screenshot will be delivered to Fabio by this coming Friday 2/21. |  |  |  |
| Expected Outcome: Write an abstract for our project and complete UGRADS registration. |  |  |  |

| Task Title: Google Script Creation | Task Initiation: 2/18 | Orig. Due Date: 2/21 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Joshus (100%) |  |  |  |
| Description: Joshus will be creating a python script that will draw images from Google image search based on the animals in the location as chosen by the user on the website. This will allow us to have pictures locally stored for ease of use in creating the presentations. |  |  |  |
| Expected Outcome: Getting correct and high quality images to our database. |  |  |  |

| Task Title: Combining Website Scripts | Task Initiation: 2/18 | Orig. Due Date: 2/21 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Kaitlyn (100%) |  |  |  |
| Description: Kaitlyn will be combining the Python scripts the team has written to finalize the presentation creation process. This will happen by taking the input from the front end of the website, running the python scripts to gather the correct information and exporting a presntation to the user’s Google Drive. |  |  |  |
| Expected Outcome: Pressentation exportation with correct info. |  |  |  |

| Task Title: Exporting front end info to Python scripts | Task Initiation: 2/18 | Orig. Due Date: 2/21 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Samuel (100%) |  |  |  |
| Description: Samuel will be taking user input from the front end of the website and then pass it to the previously written Python scripts for geo-specific information for the presentations. This is the precursor to Kaitlyn’s step this week as she will need this data to get the correct information in the slides. |  |  |  |
| Expected Outcome: Write an abstract for our project and complete UGRADS registration. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Full Prototype Demo | Who (%): Team (100%) | Rough Due Date: 3/4 |
| --- | --- | --- |
| Description: At this point, the team will be presenting our full prototype to the capstone group. |  |  |

### Other Problems / Other Issues:

- N/A