|  | Weekly Team Task Report | 11 |
| --- | --- | --- |

| # Team: S.A.R.C.I. |  |  |  |  |  | Date: 1/13/2022 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Site Weather and Power Recorder |  |  |  |  |  |  |  |  |
|  | Dylan Present On-time |  | Randy Present On-time |  | Vidal Present On-time |  |  | Jabril Present On-time |

### Recent Meetings:

- 1/13/2022 @ Discord

### TASKS COMPLETED since last meeting:

N/A

### This Week’s Tasks: Work plan for coming week

| Task Title: Communication Strategy Memo | Who(%): Equal | Orig. Due Date: 1/17 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Complete Communication Strategy Memo |  |  |  |
| Expected Outcome: Have a better idea on how our team will complete work for this semester |  |  |  |

| Task Title: Software Design Document | Who(%): Equal | Orig. Due Date: 2/7 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Complete Software Design Document |  |  |  |
| Expected Outcome: Software Design Document will be completed and we will know more clearly how our software will be designed. |  |  |  |

| Task Title: Complete Environment Setup | Who(%): Equal | Orig. Due Date: 1/15 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Complete Environment Setup of group members’ computers |  |  |  |
| Expected Outcome: Establish working programming environments by the 15th |  |  |  |

| Task Title: Complete AWS Environment Setup | Who(%): Equal | Orig. Due Date: 1/15 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: : We will get our AWS Environment set up so we can continue to test functionality |  |  |  |
| Expected Outcome: We will have a working AWS environment |  |  |  |

| Task Title: Start Simulator | Who(%): Randy and Dylan | Orig. Due Date: 1/22 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: : Randy and Dylan will get the Simulator started and work with com0com for data transmission |  |  |  |
| Expected Outcome: We expect to have a working simulator |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Reader Retrieving Data | Who(%): Dylan/Vidal?/Jabril? | Orig. Due Date: 1/22 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: : We will have reader software that retrieves data |  |  |  |
| Expected Outcome: Reader software will be able to retrieve data |  |  |  |

| Task Title: Software Design Document Final Draft | Who(%): Equal | Orig. Due Date: 2/7 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Complete Software Design Document final Draft |  |  |  |
| Expected Outcome: Software Design Document Final Draft will be completed and we will know more clearly how it works. |  |  |  |

### Other Problems / Other Issues: N/A