|  | Weekly Team Task Report | 13 |
| --- | --- | --- |

| # Team: S.A.R.C.I. |  |  |  |  |  | Date: 1/27/2022 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Site Weather and Power Recorder |  |  |  |  |  |  |  |  |
|  | Dylan Present On-time |  | Randy Present On-time |  | Vidal Present On-time |  |  | Jabril Present On-time |

### Recent Meetings:

- 1/18/22 @ Discord

- 1/20/2022 @ SICCS

- 1/25/2022 @ Discord

### TASKS COMPLETED since last meeting:

| Task Title: Communication Strategy Memo | Who(%): Equal | Orig. Due Date: 1/17 | Status: COMPLETE |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Complete Communication Strategy Memo |  |  |  |
| Expected Outcome: Have a better idea on how our team will complete work for this semester |  |  |  |

| Task Title: Reader Retrieving Data | Who(%): Dylan,Jabril | Orig. Due Date: 1/22 | Status: COMPLETE |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: : We will have reader software that retrieves data |  |  |  |
| Expected Outcome: Reader software will be able to retrieve data |  |  |  |

### This Week’s Tasks: Work plan for coming week

| Task Title: Software Design Document | Who(%): Equal | Orig. Due Date: 2/7 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Complete Software Design Document |  |  |  |
| Expected Outcome: Software Design Document will be completed and we will know more clearly how our software will be designed. |  |  |  |

| Task Title: Complete AWS Environment Setup | Who(%): Equal | Orig. Due Date: 1/15 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: : We will get our AWS Environment set up so we can continue to test functionality, need to talk to client |  |  |  |
| Expected Outcome: We will have a working AWS environment once we get approval to use GDMS funds |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Software Design Document Final Draft | Who(%): Equal | Orig. Due Date: 2/7 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Complete Software Design Document final Draft |  |  |  |
| Expected Outcome: Software Design Document Final Draft will be completed and we will know more clearly how it works. |  |  |  |

### Other Problems / Other Issues: N/A