|  | Weekly Team Task Report | 4 |
| --- | --- | --- |

| # Team: S.A.R.C.I. |  |  |  |  |  | Date: 10/12/2021 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Site Weather and Power Recorder |  |  |  |  |  |  |  |  |
|  | Dylan Present On-time |  | Randy Present On-time |  | Vidal Present On-time |  |  | Jabril Present Virtually |

### Recent Meetings:

- 10/5/2021 11:30am @ Client Meeting

- 10/6/2021 3:00pm @Discord

- 10/12/2021 12:00pm @Union Grand Canyon Room

### TASKS COMPLETED since last meeting:

| Task Title: Mini-Lecture | Task Initiation: 10/1 @ 1:30pm | Orig. Due Date: 10/8/. | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We need to talk with our client before we can start on this assignment. That will happen on Thursday (9/23). After that we will better assign the task and put a real due date on the task. |  |  |  |
| Expected Outcome: Complete the entire lecture before class |  |  |  |

| Task Title: Blazor + VS Tutorials | Who (%): Equal Split | Rough Due Date: October 19 |
| --- | --- | --- |
| Description: Get familiar with Blazor, Visual Studio by doing the intro tutorials and come together. We plan to have these things completed by October 19th so we have questions to bring to our clients at our next biweekly meeting. |  |  |

### This Week’s Tasks: Work plan for coming week

| Task Title: Tech Feasibility | Task Initiation: 10/5 @ 1:30pm | Orig. Due Date: 10/21 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will come up with a feasible design for our project to meet the specs the client wants within the time we are allotted. |  |  |  |
| Expected Outcome: Complete the rough draft of Tech Feasibility rough draft to show to Han |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Final Tech Feasibility | Who(%): Equal | Orig. Due Date: 10/21 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will come up with a feasible design for our project to meet the specs the client wants within the time we are allotted. |  |  |  |
| Expected Outcome: Complete the rough draft of Tech Feasibility rough draft to show to Han |  |  |  |

### Other Problems / Other Issues: Dylan sick during mini-lecture, Jabril sick during team meeting.