|  | Weekly Team Task Report | 6 |
| --- | --- | --- |

| # Team: S.A.R.C.I. |  |  |  |  |  | Date: 10/26/2021 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Site Weather and Power Recorder |  |  |  |  |  |  |  |  |
|  | Dylan Present On-time |  | Randy Present On-time |  | Vidal Present On-time |  |  | Jabril Present A bit late |

### Recent Meetings:

- 10/15/2021 3:00pm @Discord

- 10/17/2021 12:00pm @Discord

- 10/25/2021 3:30pm @Discord

### TASKS COMPLETED since last meeting:

| Task Title: Tech Feasibility | Task Initiation: 10/5 @ 1:30pm | Orig. Due Date: 10/21 | Status: COMPLETE |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will come up with a feasible design for our project to meet the specs the client wants within the time we are allotted. |  |  |  |
| Expected Outcome: Complete the rough draft of Tech Feasibility rough draft to show to Han |  |  |  |

### This Week’s Tasks: Work plan for coming week

| Task Title: Final Tech Feasibility | Who(%): Equal | Orig. Due Date: 11/2/21 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will come up with a feasible design for our project to meet the specs the client wants within the time we are allotted. |  |  |  |
| Expected Outcome: Complete the rough draft of Tech Feasibility rough draft to show to Han |  |  |  |

| Task Title: Tech Feasability Research Tasks | Who(%): Equal | Orig. Due Date: 11/28/21 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Randy will get blazor server up running AWS, Jabril will get map section chart, Dylan will help Randy with server, and write up the hosting blazor server and move markers from rough draft to final. Vidal will write up on Orchestra software/com ports and update graphics to include orchestra software. |  |  |  |
| Expected Outcome: Complete our tasks before critique of feasability draft is given. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Final Tech Feasibility | Who(%): Equal | Orig. Due Date: 11/2 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will come up with a feasible design for our project to meet the specs the client wants within the time we are allotted. |  |  |  |
| Expected Outcome: Complete the rough draft of Tech Feasibility rough draft to show to Han |  |  |  |

| Task Title: Mini-team updates | Who(%): Equal | Orig. Due Date: 11/5 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will come up with a feasible design for our project to meet the specs the client wants within the time we are allotted. |  |  |  |
| Expected Outcome: Complete the rough draft of Tech Feasibility rough draft to show to Han |  |  |  |

| Task Title: Requirements Specification Document Draft | Who(%): Equal | Orig. Due Date: 11/15 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will finish the Requirements Specifications Document Draft |  |  |  |
| Expected Outcome: Complete the Requirements Specifications rough draft to show to Han |  |  |  |

### Other Problems / Other Issues: Jabril a bit late to team meeting, for a good cause.