|  | Weekly Team Task Report | 7 |
| --- | --- | --- |

| # Team: S.A.R.C.I. |  |  |  |  |  | Date: 11/02/2021 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Site Weather and Power Recorder |  |  |  |  |  |  |  |  |
|  | Dylan Present On-time |  | Randy Present On-time |  | Vidal Present On-time |  |  | Jabril Present On-time |

### Recent Meetings:

- 10/16/2021 1:00pm @SICCS 223

- 10/17/2021 12:00pm @Discord

### TASKS COMPLETED since last meeting:

| Task Title: Tech Feasibility | Task Initiation: 10/5 @ 1:30pm | Orig. Due Date: 10/21 | Status: COMPLETE |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will come up with a feasible design for our project to meet the specs the client wants within the time we are allotted. |  |  |  |
| Expected Outcome: Complete the rough draft of Tech Feasibility rough draft to show to Han |  |  |  |

### This Week’s Tasks: Work plan for coming week

| Task Title: Final Tech Feasibility | Who(%): Equal | Orig. Due Date: 11/2/21 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will come up with a feasible design for our project to meet the specs the client wants within the time we are allotted. |  |  |  |
| Expected Outcome: Complete the rough draft of Tech Feasibility rough draft to show to Han |  |  |  |

| Task Title: Mini-team updates | Who(%): Equal | Orig. Due Date: 11/5 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will come up with a feasible design for our project to meet the specs the client wants within the time we are allotted. |  |  |  |
| Expected Outcome: Complete the rough draft of Tech Feasibility rough draft to show to Han |  |  |  |

| Task Title: Requirements Specification Document Draft | Who(%): Equal | Orig. Due Date: 11/15 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will finish the Requirements Specifications Document Draft |  |  |  |
| Expected Outcome: Complete the Requirements Specifications rough draft to show to Han |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Design Review | Who(%): Equal | Orig. Due Date: 11/15 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will finish the Design Review and do a dry run of our Design Review Presentation |  |  |  |
| Expected Outcome: Complete the Design Review 1 and show Han our Design Review Presentation in addition to sending it to General Dynamics. |  |  |  |

| Task Title: Requirements Specification Document Final | Who(%): Equal | Orig. Due Date: 11/29 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will finish the Final Requirements Specifications Document Draft |  |  |  |
| Expected Outcome: Complete the Requirements Specifications Final by fixing mistakes using critiques Han gave us on the rough draft. |  |  |  |

| Task Title: Project Info Mini-Video | Who(%): Equal | Orig. Due Date: 11/29 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: We will finish the Project Info Mini Video |  |  |  |
| Expected Outcome: Complete the Mini Video by the 29th |  |  |  |

| Task Title: Technical Prototypes Demos | Who(%): Equal | Orig. Due Date: 11/29 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: : We will complete our approved and scheduled Technical Prototypes Demos. |  |  |  |
| Expected Outcome: General Dynamics will approve our Technical Prototype Demos then we will submit them. |  |  |  |

### Other Problems / Other Issues: