|  | Weekly Team Task Report | 17 |
| --- | --- | --- |

| # Team: S.A.R.C.I. |  |  |  |  |  | Date: 2/24/2022 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Site Weather and Power Recorder |  |  |  |  |  |  |  |  |
|  | Dylan Present On-time |  | Randy Present On-time |  | Vidal Present On-time |  |  | Jabril Present On-time |

### Recent Meetings:

- 2/2/2022 @ Discord

- 2/8/2022 @ Discord

- 2/15/2022 @ Zoom

### TASKS COMPLETED since last meeting:

| Task Title: UGRADS Registration | Who(%): Equal | Orig. Due Date: 2/25 | Status: COMPLETE |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Register for UGRADS |  |  |  |
| Expected Outcome: UGRADS Registration will be completed. |  |  |  |

| Task Title: Complete AWS Environment | Who(%): Dylan | Orig. Due Date: 2/25 | Status: COMPLETE |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: AWS environment will be complete and paid for |  |  |  |
| Expected Outcome: AWS environment will be completed and working |  |  |  |

| Task Title: Simulator Subsystem | Who(%): Dylan(95%) Randy (5%) | Orig. Due Date: 2/25 | Status: COMPLETE |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Complete Simulator Subsystem |  |  |  |
| Expected Outcome: Simulator Subsystem will be completed. |  |  |  |

| Task Title: Reader Subsystem | Who(%): Dylan | Orig. Due Date: 2/25 | Status: COMPLETE |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Complete Reader Subsystem |  |  |  |
| Expected Outcome: Simulator Subsystem will be completed. |  |  |  |

### This Week’s Tasks: Work plan for coming week

| Task Title: Design Review II Presentation | Who(%): Randy, Jabril. Vidal/Dylan later | Orig. Due Date: 3/4 ? | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Start and complete Design Review II presentation |  |  |  |
| Expected Outcome: Design Review II presentation will be complete and we will practice our presentation with our mentor and within our group before presenting. |  |  |  |
| Task Title: List View | Who(%): Randy, Vidal/Dylan later | Orig. Due Date: 3/4 ? | Status: IN-PROGRESS |
| Who (%): Equal Split |  |  |  |
| Description: Start and complete Design Review II presentation |  |  |  |
| Expected Outcome: Design Review II presentation will be complete and we will practice our presentation with our mentor and within our group before presenting. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Design Review II Presentation Practice | Who(%): Randy, Jabril. Vidal/Dylan later | Orig. Due Date: 3/4 ? | Status: UPCOMING |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Practice Design Review II presentation |  |  |  |
| Expected Outcome: Practice our presentation with our mentor and within our group before presenting. |  |  |  |

### Other Problems / Other Issues: N/A

TASK LIST

Database (AWS) (Dylan) Due by 2/11/2022

- Setup new instance of database *complete

- Distribute new access information *complete

- Setup port forwarding *complete

- Setup SQS and learn how to send data to it *complete

- Setup Lambda functions, how to get data from SQS, and create database  entries *complete

- Load the database with some data for testing purposes *complete

DataManager (Jabril) 2/11/2022

- Need to create validateEntry() method which checks the entry data, assigns status *in progress

and if status is anything but green then it needs to create notification through the addNotification() function in NotificationManager *in progress

- Need to create other methods that are shown in the uml diagram in section 4*in progress

NotificationManager (Jabril) 2/11/2022

- Need to create the NotificationManager class (refer to uml diagram in section 4) *in progress

- Need to create addNotification() method *in progress

- Need to create displayNotifications() method *in progress

- Need to create deleteNotification() method *in progress

- Need to create deleteAllNotifications() method *in progress

Download (Jabril) 2/11/2022

- Need to figure out how to create and download the .csv file in one click *in progress

ListView (Randy/Dylan/Vidal) 2/11/2022

- Code needs to be put in it's own class *upcoming

- Code needs to be generalized to be used in a method so that multiple graphs can be created *complete

- The Page view needs to be modified to generate on page load *in-progress

- The page view needs to call the class, retrieve a list of graphics, and display them *complete

MapView (Vidal) 2/11/2022

- Needs to change to using free alternative *complete

- openstreetmap, openlayers, or epsg.io were recommended *in-progress