|  | Weekly Team Task Report | 19 |
| --- | --- | --- |

| # Team: S.A.R.C.I. |  |  |  |  |  | Date: 3/10/2022 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Site Weather and Power Recorder |  |  |  |  |  |  |  |  |
|  | Dylan Present On-time |  | Randy Present On-time |  | Vidal Present On-time |  |  | Jabril Present On-time |

### Recent Meetings:

- 3/2/2022 @ Zoom

- 3/8/2022 @ 1:00 Zoom

### TASKS COMPLETED since last meeting:

| Task Title: Design Review II Presentation | Who(%): Randy, Jabril. Vidal/Dylan later | Orig. Due Date: 3/4 | Status: IN PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Start and complete Design Review II presentation |  |  |  |
| Expected Outcome: Design Review II presentation will be complete and we will practice our presentation with our mentor and within our group before presenting. |  |  |  |

| Task Title: Design Review II Presentation Practice | Who(%): Equal | Orig. Due Date: 3/4 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Practice Design Review II presentation |  |  |  |
| Expected Outcome: Practice our presentation and record the video and audio |  |  |  |

### This Week’s Tasks: Work plan for coming week

| Task Title: Finalize Subsystems | Who(%): Equal | Orig. Due Date: 3/28 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Practice Design Review II presentation |  |  |  |
| Expected Outcome: Finish all Subsystems to full alpha prototype/ Get them all connected and working |  |  |  |

| Task Title: Finalize Notifications | Who(%): Vidal | Orig. Due Date: 3/10 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Practice Design Review II presentation |  |  |  |
| Expected Outcome: Finish all Subsystems to full alpha prototype/ Get them all connected and working |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Software Testing Plan | Who(%): Randy, Jabril | Orig. Due Date: 3/24 | Status: IN-PROGRESS |
| --- | --- | --- | --- |
| Who (%): Equal Split |  |  |  |
| Description: Finish Software Testing Plan |  |  |  |
| Expected Outcome: Have complete unit tests and such for software testing plan |  |  |  |

### Other Problems / Other Issues: N/A

TASK LIST

Jabril & Randy, Software Testing Plan & Mini-Video(3/10-3/24):

Vidal & Dylan, Coding (Task List Coming Soon)

* Optional refers to tasks that are not required but improve the system.

Simulator 04/22/2022

- Comment and refactor code

- Add the ability to stop the simulator within a script

Optional:

- Create a generation of SWAPR data based on the last generated entry

- Randomly create Invalid SWAPR data for entries

Reader 04/22/2022

- Comment and refactor code

Optional:

- Save data to text files locally

- Add the ability to stop the simulator within a script

Database 04/22/2022

- Comment and refactor code

- Move the identity database to our RDS

- Fully load the database prior to loading windows on website

Optional:

- Store the notifications in the database

Website 04/22/2022

- Comment and refactor code

- Host the website in an EC2 instance (still waiting on client permissions fix)

List View

- Implement pagination for the list view

Optional

- Add settings for showing pages or editing the number of widgets on the page

- Add ability to save an image/snapshot of the loaded list view

Map View

- Include historical view opening on a new page

Optional

- Add ability to save an image/snapshot of the loaded map view

- Cache the loaded information for the map view/periodically regenerating image

- Add customization settings for the site marker eg. color, shape, size)

Download

- Parameterize the filename so the user can specify the path

Notification

- Create/handle >1 notifications (currently can create and present 1 notification)

- Clear all notifications

- Finalize displaying multiple notifications and closing notifications

Identity

- Get database tables to working state in our database

Historical View

- Provide pre-built graphs that give a general view of the entries (set default graphs for Historical View page)

Optional

- Improve customization settings for graphs

- Give ability for user to save graphs they generated locally

Data Export: Optional

- Remove the formatting error we are currently facing

General, System-wide Additions 04/22/2022

- Add safe guards for:

- Web parameters

- Null values and bad inputs

- Missing files/data

- Leaked/leakable sensitive data

- Handle any errors or malfunctioning function calls

- Overall, add/validate documentation for every function in our system

- Create pseudo code of the system for our client