## Slide 1
Daniel Beckett, Khaled Khaled, Lauren May, Taylor Yee

## Slide 2: Introduction
Goal: to build an adaptable platform to provide help to children with mobility issues in their transition to drive electric powered wheelchairs (EPWs)
Clients:
Dr. Kyle Winfree, Assistant Professor at Northern Arizona University
Krista Branch, Physical Therapist (PT) in Flagstaff Unified School District (FUSD)
Khaled

## Slide 3: Timeline and Responsibilities
Graphical User Input (GUI)
January - Researched on Methods for Implementation
February - User Interface Structure
March - User Interface Inputs & Filing Records
April - Testing and Debugging
Khaled
Prototype GUI with Authentication
Khaled
Filing Records
Functionality

## Slide 4: Graphical User Interface (GUI)
Title
Name, Class, Date..
Keeping records individually
User friendly
Functionality
Khaled
Khaled

## Slide 5: Timeline and Responsibilities
January - Research and Pseudocode Outline
February - Development of Code for the IR Sensors
March - Development of Lidar Sensing
Early April - Complete Bluetooth Module
Lauren
Sensing Distances From Only 270° of the Lidar
Calculations for Velocity and Acceleration
Bluetooth Module to Communicate Between Arduino and Processing
Display Lidar Data in Real-Time on GUI
Lauren
Show Real-Time Data Simultaneously (IR) on GUI

## Slide 6: Sensors/Closed-Loop Control Development
Proximity and Lidar Sensors Will Send Information To:
Force Feedback Joystick
Display Real Time Data
Logging Data to Storage
Lauren
Lauren

## Slide 7: Mobility Timeline and Responsibilities
Mobility
January - Basic Mobility Achieved
February - Sensor Responsive Force Feedback (FF) Joystick
March - Test Drive with IR Sensor Feedback
Early April - Improve Stability & Comfort
Daniel
Replace Motor Driver
Daniel
IR Sensors Influencing FF Joystick
Differential Drive Control Scheme
Replace Faulty Motor

## Slide 8: Plans for Mobility
Investigating Faulty Motor
Pursuing Replacement Motor
Install Sensors Onto Rig
Test FF Joystick While Driving
Daniel
Daniel
Notes: On track!... Besides the whole driving thing
Test FF in real time with IR input

## Slide 9: Power System Timeline and Responsibilities
Power System
January - Power Arduino Uno, Motor Driver, Joystick
February - Simultaneous Battery Eliminating Circuits (BEC)
March- Install BEC for All Electronics
Early April - Install Battery Charger
Daniel
Daniel
Tested Charging Battery
Installed 6 AWG Wire
BEC’s Powered Individually
Notes: February -
Power force feedback motors, bluetooth module, electric brakes

## Slide 10: Plans for Power System
Combine BEC Circuits
Implement a Break in Main Circuit While Charging
Finalize Sensor Locations
Tidy Up Circuitry
Daniel
Daniel
Notes: Currently tested BEC’s:
Force feedback joystick & motors
IR sensors
Bluetooth module
Electric brakes
Ahead of schedule
Still need to test with motors & LIDAR
Designed charging circuit
Upgraded wiring + Relay in killswitch
Created BEC

## Slide 11: Timeline and Responsibilities
GUI and Data Logging
January: Handle User Inputs, Display Data
February: Log data, Handle Multiple Sessions
March: Wireless Transmission of Data, Test GUI With Full System
Early April: Refactoring and Field Testing
Taylor
Real-Time Data Displayed Graphically
Log Data Successfully to MicroSD Card
Choose When to Start and Stop Recording
Develop Multiple Windows for GUI
Complete GUI Visually
Taylor

## Slide 12: GUI and Data Logging development
Taylor
Taylor
Notes: pictures make it look like i’m doing things lol

## Slide 13: Conclusion
Mobility: Force feedback cannot be tested during operation until replacement motor arrives
Power System: Once mobile and IR sensors have been attached, BECs will be merged and installed permanently
GUI and Data Logging: Data links and communications established, logging data successfully, and basic GUI built. Now just a matter of expanding capabilities and visually refining displays
Lauren

## Slide 14: Questions?