# MEETING MINUTES

# Topic: Next Steps and Concept Generation

## Date: Feb 20

## Time: 9:35

Minutes recorded by: Lexie

Meeting called by: All

Attendees: Lexie, Shanna, Aziz, Israel

Please bring:	Laptops, Notebooks

Table 1.  Record of meeting.

| ## TIME BREAKDOWN | TOPIC / NOTES | LOCATION |
| --- | --- | --- |
| ## 9:35 – 10:10 am | Housekeeping – Roles for presentations were assigned and some technical roles - Israel – Preliminary Sizing and Environmental Calcs, Design Selected - Shanna – Budget, Gantt Chart - Aziz – Project Description – Function Decomp and Black Box - Lexie – Thermal loading, Designs considered | Engineering Rm 120 |
| ## 10:10 - 10:50 | Discussed sketches and ideas for thermal loading and mechanical loading | Engineering Rm 120 |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Presentation | All | Feb 27 |  |
| Environmental/Sizing Calcs | Israel | Feb 27 |  |
| Thermal Calcs | Lexie | Feb 27 |  |

Next formal meeting: Feb 22

Time: 9:35 am

Location: Egr 120

What will be addressed? Staff Meeting, Technical Roles