# MEETING MINUTES

# Topic: Analyses to Tackle

## Date: Sept 7, 2018

## Time: 11:55 – 12:45

Minutes recorded by: Lexie

Meeting called by: All

Attendees: Lexie, Shanna, Israel, Aziz

Please bring:	Laptops, Notebooks

Table 1.  Record of meeting.

| ## TIME BREAKDOWN | TOPIC / NOTES | LOCATION |
| --- | --- | --- |
| ## 11:55 – 12:45 | The team discussed what analyses(in what order) need to be completed. - Finalize mechanical loading calculations - Finalize thermal loading calculations - Determine heat lamp orientation - Box beams – weight and size - Joint – plate to box beams - Ground to fixture interface - Threaded Joint Adaptor – plate/holes on plate - Power and Water Reqs - Time Study It still needs to be decided which analyses will require ANSYS. | EGR Building |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Email Chuck to schedule meeting | Israel | ASAP |  |
| Update Website | Aziz | Sept 14 |  |

Next formal meeting: TBD