# MEETING MINUTES

# Topic: Analytical Reports and HR1

## Date: 9-20-18

## Time: 12:45 – 1:45 pm

Minutes recorded by: Lexie

Meeting called by: All

Attendees: Lexie, Shanna, Israel, Aziz

Please bring:	Laptops, Notebooks

Table 1.  Record of meeting.

| ## TIME BREAKDOWN | TOPIC / NOTES | LOCATION |
| --- | --- | --- |
| ## 12:45 – 1:00 | Analytical Report Assignments - Israel – finish all compressible flow calcs - Lexie – lamps – how many? Temperature profiles, heat flux profiles - Aziz – change beams and revisit last semester’s calcs, reduce weight and size calcs - Shanna – fix adaptor plate calcs, floor threaded fasteners | EGR cafe |
| 1:00 – 1:30 | Before Hardware Review: - Finish Heat flux and compressible flow calculations - Get started on beam and threaded fastener calcs - Heat Lamp Apparatus?? (possibly) |  |
| ## 1:30 -1:45 | Questions for Chuck - Which parts should we be concerned with in terms of thermal expansion? - Is 75 w/cm^2 a minimum or max value? Can normal distribution be assumed? - How many people put together these fixtures? |  |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Analytical Reports Progress | All | Oct 3 |  |
| Analytical Reports Finished | All | Oct 12 |  |

Next formal meeting: Mon Sept 24

Time: 12:45

Location: EGR

What will be addressed? Talk with Chuck about the plan