Gore Bioelectric Capstone – Staff Meeting Minutes

February 28th, 2018

Below is a summary of the staff meeting and Gore meeting that took place on February 21st and February 28th respectively.

Gore meeting:

- Invite to presentation.

- Keep doing what you’re doing.

Last meeting:

- 64 days to U-Grads

- Individual Analysis 3 (Mar 2)

Action items are as follows:

- Tim

  - Order metal sheets for bending rig.

  - Analysis: Detail model of bending rig for machining.

- Diego

  - Help Tim with bending rig.

  - Analysis: Returning to piezoelectric analysis.

- Zaoyi

  - Analysis: Continue to develop energy harvesting circuit.

- Qingkun

  - Analysis: Continue to develop switching circuit.

- Andrew

  - Analysis: Average number of bends per day.

- Justin

  - Create PCB layout and refine circuit design, and order electric motor.

  - Analysis: Electric motor and control system for bending rig.

- Arial

  - Analysis: Developing the display system to show charging.

- Bray

  - Advance modeling of piezoelectric material.

  - Analysis: of bends at elbow to power.