Gore Bioelectric Capstone – Staff Meeting Minutes

March 8th, 2018

Below is a summary of the staff meeting and Gore meeting that took place on February 28st and February 28th respectively.

Last Gore meeting:

- Invite to end of the year presentation at Gore.

- Keep doing what you’re doing.

Last meeting:

- 57 days to U-Grads

- Individual Analysis 3 (Mar 5)

Action items are as follows:

- Tim

  - Order metal sheets for bending rig.

  - Analysis: Detail model of bending rig for machining.

- Diego

  - Help Tim with bending rig.

  - Analysis: Bending rig motion and forces.

- Zaoyi

  - Analysis: Continue to develop energy harvesting circuit.

- Qingkun

  - Analysis: Continue to develop switching circuit.

- Andrew

  - Analysis: Average number of bends per day.

- Justin

  - Create PCB layout and refine circuit design.

  - Analysis: Electric motor and control system for bending rig.

- Arial

  - Analysis: Developing the display system to show charging.

- Bray

  - Advance modeling of piezoelectric material.

  - Analysis:  Bends at elbow with different piezoelectric materials to energy.