Meeting Minutes

Date: Apr 16, 2018

Location: EGR Building

Goal: Build final UGRADS presentation/Work Meeting

Start: 3pm

- Team reviewed UGRADS Presentation judging rubric to see what they’re looking for

  - Very vague but team has good idea

  - Will present like “What going to say, say it, then recap on what said”

- Team must create agenda slide

- Team’s Project Problem stays the same but will rewrite from other presentations so that it uses less words and is more informative

- Team wants to add more graphics and aesthetically pleasing colors/art to entice audience more

- Will recap on every energy harvesting technique considered in the beginning

- Even though we didn’t reach our power requirement, team wants to explain what we could have done better

  - Should have spent less time in the theoretical world, more time with prototyping

  - Conclusion will acknowledge lessons learned and what could be done in the future

- Team built final UGRADS Presentation and Poster

End: 8pm