Meeting Minutes

Date: Apr 23, 2018

Location: EGR Building

Goal: Prepare for UGRADS presentation on Friday (4/27)

Start: 4pm

- Press-fit on wheel from elbow bend demonstrator has lost its press-fit

  - J-B Weld?, Epoxy?

  - Bray returned home to use Loctite on press-fit wheel

- Team still needs to assure the official budget expenditure for the project

  - Andrew send email to engineering office

- Another 2 backup circuits have been soldered for potential use

- Testing assembly setup with new circuit (1mF capacitor) and different oscilloscope

- Rough draft of poster was printed

  - Must change Gore logo because blurry

- Testing has revealed that using new capacitor, team is generating J’s of energy in the nano range

  - Testing proceeds for 20 minutes, tried series to increase voltage

- Bray only able to practice the presentation today

  - Presentation practice till meeting ended at 8pm

End: 8pm