Gore Bio-Electric Team Meeting – September 6, 2017

Meeting started at 1:00 pm

Members Present

Tim O’Rourke

Bray Moll

Andrew Mullen

Justin Havely

Zaoyi Chi

Ariel Autrand

Members Not Present

Diego Garcia – Not planned excused absence (stuck in traffic until 5am coming back from Tucson the previous night)

Qingkun Liu – Just added to the team.

Relevant Ideas

The idea was brought up to use the neuro network as a power source

Discuss Relevant Research

- Inductive Charging

  - Pros

    - Heavily researched for Non Biomedical Applications

    - Mid band frequencies have been shown to be safe

    - No major problems

  - Cons

    - Relies on the user

    - Alignment of antennas can be complicated

- Thermoelectric

  - Pros

    - Solid State

    - Based on a well-studied phenomena

  - Cons

    - Low efficiencies

    - Low power capabilities

.

September 25 Gore Meeting Planning

- Questions/Ideas to ask

  - What is the final product they hope to have? Are they hoping for an educational tool, a proof of concept, or a functioning device?

  - Who is the typical user?

    - Does this have to be applicable to a wide user base or would a niche market be applicable.

  - Is there any resources that they have, such as material property databases, common implantable materials, which we would have access to?

  - How would they like us to test our final device? (Would using biological materials be out of the scope or should they be considered?)

  - Do they have any general advice?

- Dress Code

  - Dress in a collared shirt and decent jeans

- Meeting Location

  - NeMarcos Pizza

Future Business

Action items before the September 25 Meeting

- September 25 meeting agenda: Tim O’Rourke

- September 18 meeting minutes: Bray Moll

- Research Basic biology focusing on the cardiovascular system as well as what a pace maker does: All team members before the Gore Meeting

- Research typical pacemaker power requirements: Electrical Engineers

General Action Items

- Look into what implantable medical devices are being researched today (By Wednesday September 27,2017)

- Break each team member into a focus area

Meeting Adjourned at 2:00 pm.

Meeting minutes Prepared by Bray Moll