# MEETING MINUTES

# Topic:  Client meeting

## Date: Monday, November 18, 2019

## Time: 12:00 pm – 1:30pm

building 47A

Minutes recorded by: Fahad Alhowaidi

Meeting called by Team

Attendees:

All team

Table 1.  Record of meeting.

| ## 12:00pm to 12:20 pm | Discussion - Discussion led by the client - Planning how many hours team will meet in 47a |
| --- | --- |
| ## 12:20pm to 1:20 pm | ## More discussion - Client approving each member calculation - Splitting up work for the disassemble the vehicle - Discussion about the tools |
| ## 1:20 to 1:30 pm | ## Plan for next meeting - Splitting up the work before next meeting - Plan for next meeting |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Disassemble the front suspension, CAD | Fahad | 11/22 | 11/21 |
| Disassemble the rear suspension, CAD | Shamlan | 11/22 | 11/21 |
| Disassemble the Steering, CAD | Le Allan | 11/22 | 11/21 |
| ## Cad, Gear disassembly | Andres | 11/22 | 11/21 |
| Cad, Gear disassembly | Drew | 11/22 | 11/21 |

Next formal meeting:  11/21/19, 47a, at 12:00pm.