# MEETING MINUTES

# Topic: Team meeting

## Date: Thursday, November 21, 2019

## Time: 3:30 pm – 6:00pm

building 47A

Minutes recorded by: Fahad Alhowaidi

Meeting called by Team

Attendees:

All team

Table 1.  Record of meeting.

| ## 3:30pm to 3:50 pm | Team discussion - Team planning and splitting work - Arranging tools to start disassembling |
| --- | --- |
| ## 3:50pm to 5:40 pm | ## Teamwork - Disassembling the vehicle - Working on CAD |
| ## 5:40 to 6:00 pm | ## Plan for next meeting - Cleaning and arranging the room - Plan for next meeting |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Disassemble the front suspension, CAD | Fahad | 11/22 | 11/21 |
| Disassemble the rear suspension, CAD | Shamlan | 11/22 | 11/21 |
| Disassemble the Steering, CAD | Le Allan | 11/22 | 11/21 |
| ## Cad, Gear disassembly | Andres | 11/22 | 11/21 |
| Cad, Gear disassembly | Drew | 11/22 | 11/21 |

Next formal meeting:  11/22/19, 47a, at 2:00pm.