# MEETING MINUTES

# Topic: Client meeting, Team meeting

## Date: Friday, November 22, 2019

## Time: 2:00 pm – 5:30pm

building 47A, machine shop

Minutes recorded by: Fahad Alhowaidi

Meeting called by Team

Attendees:

Shamlan Albahar

Fahad Alhowaidi

LeAllan

Table 1.  Record of meeting.

| ## 2:00pm to 2:20 pm | Discussion with the client - Taking materials from the machine shop to 47a - Moving to building 47a |
| --- | --- |
| ## 2:20pm to 5:00 pm | ## Teamwork - Arranging tools to start the work - More disassembling of the vehicle |
| ## 5:00 to 5:30 pm | ## Plan for next meeting - Cleaning and arranging the room - Plan for next meeting |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Disassemble the front suspension, CAD | Fahad | 11/22 | 11/21 |
| Disassemble the rear suspension, CAD | Shamlan | 11/22 | 11/21 |
| Disassemble the Steering, CAD | Le Allan | 11/22 | 11/21 |
| ## Cad, Gear disassembly | Andres | 11/22 | 11/21 |
| Cad, Gear disassembly | Drew | 11/22 | 11/21 |

Next formal meeting:  11/25/19, 47a, at 12:00pm.