# MEETING MINUTES

# Topic: Staff, team and client meetings.

## Thursday, February 27, 2020

## 4:00 pm – 4:30 pm

## 5:00 pm – 5:15 pm

Minutes recorded by ___Humoud Alanjari_______________

Meeting called by _capstone team_____________________

Attendees: __________All members ____________________________________________

Table 1.  Record of meeting.

| ## 4:00 pm to 4:15 pm | Updating Dr. Trevas on the team progress. - Dr. Trevas asked if the team got back with the Jacky. - Samantha said that Jacky is busy and the team has not heard back from here. - Dr. Trevas mentioned that the team can cure wood with oil. - Humoud asked if the team can order cocoyam leaf. - Nygel mentioned that the leaf will go bad if we order them. - Samantha mentioned that she is working on the CAD model. - Dr. Trevas mentioned that the team should start on working on the manual. - Dr. Trevas mentioned that the team can prove with Samantha testing. - Musab mentioned that the team can use Georgia tech. - Dr. Trevas mentioned that Georgia tech design is complex. - Humoud asked if the team can use computer software. - Dr. Trevas mentioned that the team can do that. | Engineering 210 |
| --- | --- | --- |
| ## 4:15 pm to 4:30 pm | Team discussion - Nygel asked Samantha what the team needs? - Samantha mentioned palm oil and caulking gun. - Nygel asked that some of the delivers came while he is waiting on others. - Samantha and the team discussed the division of the memo work. - Nygel will take over budget, schedule. - Samantha design changes editing. - Humoud and Musab will work on manufacturing. | Engineering 210 |
| ## 5:00 pm to 5:15 pm | Phone Meeting with Client - Nygel mentioned that the team has made prototype out of wood. - Isaac asked if the protype was made at the wood shop. - Nygel mentioned that he was able to make the prototype from wood. - Nygel mentioned that the team is looking for something to protect the water from wood. - Isaac mentioned that he is looking forward to seeing the final product. - Isaac mentioned that the team can put some pressure on Jacky to meet with her and have better feeling of the design. - Isaac asked if the team still has the plexiglass prototype. - Humoud mentioned that the team has both devices. - Isaac asked what the instructor thing about the design. - Isaac thanked the team for all the work and Humoud and Nygel thanked him back for all the support. | Engineering 210 |