# MEETING MINUTES

# Topic:  Analyses Team Memo

## Tuesday, October 22, 2019

## 7:00pm -

Minutes recorded by Jered

Meeting called by Cullen

Attendees: Cullen, Jered, John, Jacob, Ilenn

Please bring: Nothing

Table 1.  Record of meeting.

| 7:00 pm – 7:05 pm | The team discussed when we would be starting the final presentation creation. We picked that it would get started in true next week, but some members could start it on their own. | EGR Room 112 |
| --- | --- | --- |
| 7:05pm – 7:15pm | The team discussed how we would be splitting up the analysis up for the individual assignment. We broke up jobs into Jered performing the structural analysis, Cullen performing an FEA analysis, Ilenn on flow characterization, John on CFD, and Jacob on heat analysis. | EGR Room 112 |
| 7:15pm – 7:30pm |  | EGR Room 112 |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Analytical review individual parts | All | 10/28 |  |
| Finish Website | Jacob | 10/25 | 10/26 |

Next formal meeting:  10/29/19, room 112, Engineering Building, at 7:00pm.