Meeting Agenda

| Start Meeting | Wednesday, February 26 2020 3:35 PM 98C Attendees: - A. Acosta - S. Almarzouqi - S. Armstrong - K Barroso - S. Sprauer |
| --- | --- |
| Upcoming Assignments | Actions/Notes: - Implementation Memo - Arduino Coding - Drill Mount CAD Editing & Machining |

Notes:

Worked on finishing the Implementation Memo due for Class (Team)

Worked on Arduino Coding (Karissa & Scott)

- Got Relay, Drill, Torque Motor (with motor driver), and Hall Effect Sensor working together.

- Still More adjustments need to be done, we keep burning the breadboard??

Worked on getting the drill mount holder manufactured / CAD developed (Sultan)

- Will be done by Next Week

Magbase Updates? (Andrew)

- Will be completed by next week.

- Must test which wires would be best

Ordering final parts for Linear actuator (Sam)

- Coupler for Torque Motor

- Fasteners

Action List

Sultan

- Organize budget and create a running BOM

- Check in on Drill Mount Manufacturing

Andrew

- Contact K & M about MagBase completion date

- Contact Geology again for Core bit

Sam

- Put in new order with Sultan

Karissa

- Edit Implementation Memo & Submit

Scott

- Develop integrated code with all working parts - figure out what is going wrong currently?

DISCLAIMER

This work was created in partial fulfillment of Northern Arizona University’s Capstone Course “ME 486C″. The work is a result of the Psyche Student Collaborations component of NASA’s Psyche Mission (https://psyche.asu.edu). “Psyche: A Journey to a Metal World” [Contract number NNM16AA09C] is part of the NASA Discovery Program mission to solar system targets. Trade names and trademarks of ASU and NASA are used in this work for identification only. Their usage does not constitute an official endorsement, either expressed or implied, by Arizona State University or National Aeronautics and Space Administration. The content is solely the responsibility of the authors and does not necessarily represent the official views of ASU or NASA.