AGENDA

| Meeting Information | Wednesday, Oct. 9 2019 6PM AZ Time EGR Building MAIN ACTIONS - Timecard for last week due TODAY - Make sure it’s filled out with the right amount of time! If there is an error after submission, it is your responsibility to fix it. - Meet with Robert - Website Development - Preliminary Report - Peer Evals Coming Up - Start thinking about individual analyses - Memo due in 2-3 Weeks! |
| --- | --- |
| Meet With Robert | - Discuss upcoming assignments on his end - WBS - Description - Who’s assigned - How long - He’ll be sending out a WBS for us to give feedback - Discuss upcoming assignments on our end - Preliminary Report - Analyses Memo |
| Website Development | - Scott & Andrew still - Help needed? - Get stuff approved by Dr. Bowman first!!! |
| Preliminary Report | - Unfinished Sections - Requirements - Literature Reviews - Scott & Sultan - Benchmarking (small explanations of subsystems) - Concept Generation - Concept Evaluation - Assign tasks to each team member. - Due: Monday Oct. 14 (i think midnight) |
| Coming Up | - Peer Evals - Individual Analysis Report/Memo |
| Weekly Reminders | - Fill out timecards |

Notes:

ACTION LIST

| Team Member | Actions (from last week, edit as needed/completed) |
| --- | --- |
| Andrew Acosta | - Website Development - Budget & Bill of Materials - Preliminary Report - CR/ERS for Preliminary Report - Collection/Distribution Concept Generation |
| Sultan Almarzouqi | - Project Description - Presentation - Write Description - Functional Model/ Black box Model - Preliminary report - Literature Review for Preliminary Report - Stability Concept Generation - Technical selection Criteria |
| Sam Armstrong | - Preliminary Report - Functional Model/Black Box Model Write up on Prelim - Storage Concept Generation - Direct CAD development |
| Karissa Barroso | - Concept Generation - Drill and Collection - Preliminary Report - Drilling concept Generation |
| Scott Sprauer | - Website Development - Concept Generation - Storage and Stability - Preliminary report - Literature Review - Full system Concept Generation - Rationale for selection |

DISCLAIMER

This work was created in partial fulfillment of Northern Arizona University’s Capstone Course “ME 476C″. The work is a result of the Psyche Student Collaborations component of NASA’s Psyche Mission (https://psyche.asu.edu). “Psyche: A Journey to a Metal World” [Contract number NNM16AA09C] is part of the NASA Discovery Program mission to solar system targets. Trade names and trademarks of ASU and NASA are used in this work for identification only. Their usage does not constitute an official endorsement, either expressed or implied, by Arizona State University or National Aeronautics and Space Administration. The content is solely the responsibility of the authors and does not necessarily represent the official views of ASU or NASA.