MEETING MINUTES

# Topic:

## Date: 11/6/2019

## Time: 5:30pm to 7:00pm

Location: EGR 102 Meeting Room

Minutes recorded by: Sean Veden

Meeting called by: All members

Attendees: All members

Table 1.  Record of meeting.

| 5:30 –6:00 | Meeting with EE teams Discussion about current state of generator Rebuilding a broken motor is the current plan Tachometer and anemometer will be mounted to turbine - These will help EE team with braking and controlling speed of turbine Braking discussion about powering the brake Dynamometer testing discussed, currently will be completed next week | room 102 |
| --- | --- | --- |
| 6:00 – 7:00 | Dividing up the final report Marina/Daniel- Testing procedures Ethan/Matt- Analysis Sean- Standards Codes and Regulation Marina/Lucas- Edit prelim report with comments Matt/Lucas- Design selection More possible changes to delegations as due date approaches. Set up dyno in thermal sciences lab room | room 102 |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Final Report | All members | 11/15/19 |  |
| Analytical Analysis Beginning | All members | 11/13/19 |  |

Next formal meeting:  11/13/19