# MEETING MINUTES

# Topic:  Project Requirements

## Wednesday, September 25, 2019

## 5:30 pm – 7:30 pm

Objectives

- Go over Preliminary Report outline and rubric

  - Can we tailor it more towards CWC20?

    - E.g. do we need 10 concept generations

  - Assign tasks

- Presentation 2

- Disassemble 2018 turbine

  - When can everyone meet to do that?

- Self-learning individual task

  - Strategically pick what every member works on

  - Tailor it towards CWC20

Table 1.  Record of meeting.

| ## 1:30 pm to 1:40 pm | Discussion of Project Description - Discussion led by Mary Smith - Mary Smith noted that governmental regulations limit how the team could develop their solutions. - The team consensus was that government regulations should have a place in the Project description. | Room 120 |
| --- | --- | --- |
| ## 4:10 pm to 4:40 pm | ## Discussion of Team conflict resolution process - Discussion led by Tom Woods (agreed from last meeting) - Mary Smith suggested majority vote to decide. - James Madison pointed out that there were an even number of voters in team. He suggested that team leader break tie. - A 2/3 vote would decide (Abdul Mohammed). - Other ideas included (non-attributed): - Concensus. Vote until unanimous - A rotating tie-breaker decides after hung vote - Group consensus resulted in majority decision making. In case of tie, put off to next meeting so that parties can make a better case for argument. . | Room 120 |
| ## 4:40 pm to end | ## Plan for next meeting - Harry Breen is the agenda writer. He will create agenda based upon this discussion, send around via email and/or text within 24 hours. He will get comments back, modify and upload prior to deadline. - Maria Sanchez is minutes recorder and writer for next meeting. - Agreed that we need a meeting before next Wednesday; Friday, 9/13/13 will be the meeting day, in room 314, @1pm. - Everyone brings a preliminary SOTA list. | Room 120 |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| SOTA: Subtopic of strength analysis applied to our project | Harry Breen | 9/13/13 |  |
| SOTA: Governmental regulations that affect project outcomes. | Mary Smith | 9/13/13 |  |
| SOTA: Background info on project definition. Include customer background. | Tom Woods | 9/13/13 |  |
| SOTA: Different types of controls applications that relate to our possible solution. | Abdul Mohammed | 9/13/13 |  |
| SOTA: Investigate creative ways of solving problems similar to our project. | Maria Sanchez | 9/13/13 |  |
| SOTA: Subtopic of thermal analysis issues that may come up in solving our project problem | James Madison | 9/13/13 |  |
| Look into a list of available rooms to meet in outside of class times. Bring a list along with the room availabilities. | Tom Woods | 9/13/13 |  |
| Take photos of the location that is described by our customer. | Mary Smith | 9/13/13 |  |
| Call customer and set up time to meet with team. | Abdul Mohammed | 9/13/13 |  |

Next formal meeting: 10/02/19, room 102, Engineering Building, at 5:30 pm.