# MEETING MINUTES

# Topic:  Progress Report and Openwind Presentation

## Wednesday, October 9, 2019

## 4:00 pm – 6:30 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe and Toren Schurb

Please bring:	Laptops/device to access online team docs; information to help fill out the report; bring in finished Openwind files

Table 1.  Record of meeting.

| ## 4:00 pm to 4:30 pm | Meeting with Prof. Willy - Discussion led by Prof. Willy - Getting Access to the full version of Openwind - team needs to present (20 mins) about what they learned from the test case - present to Energy Club on Tuesday - presentation will be informal and needs to demonstrate that the team understands how to use the Openwind program | Prof. Willy’s office |
| --- | --- | --- |
| ## 4:30 pm to 5:55 pm | Progress Report - Discussion led by Rachel Watanabe - The team worked to their sections of the progress report - Team discussed changes and how it will affect paper’s structure - Rachel will meet with Leah in order to make sure sections meet requirements and that the changes to the paper’s structure makes sense and is okay | EGR MEP Room |
| ## 12:15 am to end | Presentation for the Energy Club - Discussion led by Rachel Watanabe - team created a basic outline of the presentation - team scheduled to meet on Friday in order to work on the presentation | EGR MEP Room |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Look into what the comparable wind farms are doing in terms of wildlife | Jayne | Original: 9/25/19 Extended: 10/20/19 |  |
| Work on Progress Report (Presentation 1 info) | Everyone | Original: 9/27/19 Extended: 10/16/19 |  |
| Work on Progress Report (Second half of the report) | Everyone | Original: 10/11/19 Extended: 10/16/19 |  |
| Work on Presentation 2 | Everyone | Original: 10/4/19 Extended: 10/7/19 | 10/7/19 |
| Practice for Presentation 2 | Everyone | 10/7/19 | 10/6/19 |
| Concept Generations for micro siting | Everyone | 10/2/19 | 10/2/19 |
| Create Openwind Presentation for Energy Club | Everyone | 10/14/19 |  |

Next formal meeting:  10/11/19, MEP Room, at 10:00 am.