# MEETING MINUTES

# Topic:  Openwind Presentation

## Friday, October 11, 2019

## 10:00 am – 1:30 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe and Toren Schurb (left at 11, came back at 11:45, left at 12 and came back at 12:45 and left at 1pm)

Please bring:	Laptops/device to access online team docs; information to help fill out the presentation slides; bring in finished slides you were assigned

Table 1.  Record of meeting.

| ## 10:00 am to 10:30 am | Talked about meeting w/Leah - Discussion led by Rachel Watanabe - Discussed what changes/suggestion Leah had for the team’s progress report | EGR MEP Room |
| --- | --- | --- |
| ## 10:30 am to end | Openwind Presentation - Discussion led by Rachel Watanabe - worked on slides - what order should they be in - how in-depth each slide should be - what images from our program should we insert | EGR MEP Room |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Look into what the comparable wind farms are doing in terms of wildlife | Jayne | Original: 9/25/19 Extended: 10/20/19 |  |
| Work on Progress Report (Presentation 1 info) | Everyone | Original: 9/27/19 Extended: 10/16/19 |  |
| Work on Progress Report (Second half of the report) | Everyone | Original: 10/11/19 Extended: 10/16/19 |  |
| Work on Presentation 2 | Everyone | Original: 10/4/19 Extended: 10/7/19 |  |
| Practice for Presentation 2 | Everyone | 10/7/19 | 10/6/19 |
| Concept Generations for micro siting | Everyone | 10/2/19 | 10/2/19 |
| Create Openwind Presentation for Energy Club | Everyone | 10/14/19 |  |
| Start grabbing data files for team to use in Openwind (at least know where the team can get the files) | Jayne | 10/14/19 |  |

Next formal meeting:  10/15/19, Room 102 in the EGR Building, at 4:00 pm.