# MEETING MINUTES

# Topic:  Openwind Presentation During Energy Club Meeting

## Tuesday, October 15, 2019

## 4:00 pm – 5:30 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe, Toren Schurb, Jayne Sandoval

Please bring:	Laptops/device to access online team presentation, bring in finished files of Openwind

Table 1.  Record of meeting.

| ## 4:00 pm to end | Openwind Presentation - Discussion led by Site Team - Presented on using Openwind to the Energy Club - Answered any question that Professor Willy had on Openwind - Need to look up answers to Professor Willy’s questions - In order to get the full program, Professor Willy wanted us to re-due our decision matrix for our selected sites and find GIS files for our top sites | EGR Room 102 |
| --- | --- | --- |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Look into what the comparable wind farms are doing in terms of wildlife | Jayne | Original: 9/25/19 Extended: 10/20/19 |  |
| Work on Progress Report (Presentation 1 info) | Everyone | Original: 9/27/19 Extended: 10/18/19 |  |
| Work on Progress Report (Second half of the report) | Everyone | Original: 10/11/19 Extended: 10/18/19 |  |
| Work on Presentation 2 | Everyone | Original: 10/4/19 Extended: 10/7/19 | 10/7/19 |
| Practice for Presentation 2 | Everyone | 10/7/19 | 10/6/19 |
| Concept Generations for micro siting | Everyone | 10/2/19 | 10/2/19 |
| Create Openwind Presentation for Energy Club | Everyone | 10/14/19 | 10/15/19 |
| Start grabbing data files for team to use in Openwind (at least know where the team can get the files) | Jayne | Orignal: 10/14/19 Extended: 10/23/19 |  |

Next formal meeting:  10/16/19, MEP Room, at 5:30 pm.