# MEETING MINUTES

# Topic:  Progress Report

## Friday, October 18, 2019

## 7:00 pm– 11:00 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe, Toren Schurb (was late by an hour), and Jayne Sandoval

Please bring:	Laptops/device to access online team docs; information to help fill out the pre-determined sections in the report; bring in finished sections you were assigned

Table 1.  Record of meeting.

| ## 7:00 pm to end | Work on Progress Report - Discussion led by Rachel Watanabe - Everyone worked on their individual assigned sections - Jayne: finished her sections first and started reviewing/editing sections that were finished; also helped with IEEE citation, in-text citation numbering, and figure/table numbering; helped with writing on of Torren’s sections in the report - Rachel: finished her section 2nd; helped to write a few of Toren’s sections; helped with IEEE citations and in-text citations - Toren: was the last to finished and received a lot of help from teammates in order to finish on time | Cline Libary |
| --- | --- | --- |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Look into what the comparable wind farms are doing in terms of wildlife | Jayne | Original: 9/25/19 Extended: 10/20/19 |  |
| Work on Progress Report (Presentation 1 info) | Everyone | Original: 9/27/19 Extended: 10/18/19 | 10/18/19 |
| Work on Progress Report (Second half of the report) | Everyone | Original: 10/11/19 Extended: 10/18/19 | 10/18/19 |
| Create Openwind Presentation for Energy Club | Everyone | 10/14/19 | 10/15/19 |
| Start grabbing data files for team to use in Openwind (at least know where the team can get the files) | Jayne | Orignal: 10/14/19 Extended: 10/23/19 |  |
| Start thinking about technical analysis reports | Everyone | 10/23/19 |  |

Next formal meeting:  10/23/19, EGR MEP room, at 5:30 pm.