# MEETING MINUTES

# Topic:  Presentation 3

## Wednesday, October 23, 2019

## 5:30 pm– 7:30 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe, Toren Schurb, and Jayne Sandoval

Please bring:	Laptops/device to access online team docs; look over presentation 3 rubric and outline; come prepared with ideas and info for slides

Table 1.  Record of meeting.

| ## 5:30 pm to 7:00 pm | Work on Presentation 3 - Discussion led by Rachel Watanabe - Transfer in re-usable slides from previous presentations - Project Description - CRs and ERs - Need to send questions to Dr. Ohman (Toren) - CAD: can we use our old one because it isn’t beneficial for our team to be designing in CAD - if we need to do another different CAD can we just to flat terrain with a pretend micrositing (using industry standards) - Physical prototypes: can we do as Willy suggested? - discussed who would/is able to take project description, schedule, and budget slides - talked through what is needed for presentation 3 and the order it made sense to present - created slides in that order and inserted information or notes on what should go on the slide | MEP Room |
| --- | --- | --- |
| ## 7:00 pm to end | Meeting with Professor Willy - Discussion led by Toren Schurb - Got full version of Openwind from Professor Willy - The team needs to test to make sure that the version we got does all the functions that it should - What should we do for the 5 physical prototypes that are required for presentation 3? - build a terrain map for the top three locations with a mock-up of micro-siting - Google Earth imaging with turbinesWhat should the team do for analytical analysis? - Wake loss - Cost - wind velocity/power production | Professor Willy’s office |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Look into what the comparable wind farms are doing in terms of wildlife | Jayne | Original: 9/25/19 Extended: 10/20/19 | 10/23/19 |
| Start grabbing data files for team to use in Openwind (at least know where the team can get the files) | Jayne | Orignal: 10/14/19 Extended: 10/25/19 |  |
| Start thinking about technical analysis reports | Everyone | 10/25/19 |  |
| Finish/polish technical analysis report | Everyone | 10/30/19 |  |
| Update Schedule to put into Presentation 3 | Jayne | 10/30/19 |  |
| Create a schedule for next semester for Presentation 3 | Jayne | 10/30/19 |  |
| Email Dr. Ohman about team questions for Presentation 3 | Toren | 10/25/19 |  |
| Gather data in Openwind for top 3 sites | Everyone | 10/30/19 |  |
| Select a final site | Everyone | 10/30/19 |  |
| Build physical prototypes (if sill required) | Everyone | 11/3/19 |  |
| Finish putting together Presentation 3 | Everyone | 11/1/19 |  |
| Practice for Presentation 3 | Everyone | 11/3/19 |  |
| Update CAD (if needed) | Toren | 10/30/19 |  |

Next formal meeting:  10/25/19, EGR room 112, at 9:30 am.