# MEETING MINUTES

# Topic:  Full Version Openwind Testing

## Friday, October 25, 2019

## 9:30 am– 12:00 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe, Toren Schurb, and Jayne Sandoval

Please bring:	Laptops/device to access online team docs; bring in GIS files (Jayne); Upload Full Version of Openwind in Google Team Drive

Table 1.  Record of meeting.

| ## 9:30 am to end | Meeting with Professor Willy - Discussion led by Rachel Watanabe - Download GIS and Openwind to school drives - found that school drives aren’t big enough to hold all the data files, Openwind and data calculations - Test to see if gathered GIS files will open in Openwind - all worked but the elevation and roughness files - still, need to grab met mast data and test | EGR Room 112 |
| --- | --- | --- |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Look into what the comparable wind farms are doing in terms of wildlife | Jayne | Original: 9/25/19 Extended: 10/20/19 | 10/23/19 |
| Start grabbing data files for team to use in Openwind (at least know where the team can get the files) | Jayne | Orignal: 10/14/19 Extended: 10/26/19 |  |
| Start thinking about technical analysis reports | Everyone | 10/25/19 |  |
| Finish/polish technical analysis report | Everyone | 10/30/19 |  |
| Update Schedule to put into Presentation 3 | Jayne | 10/30/19 |  |
| Create a schedule for next semester for Presentation 3 | Jayne | 10/30/19 |  |
| Email Dr. Ohman about team questions for Presentation 3 | Toren | Orignal: 10/25/19 Extended: 10/26/19 |  |
| Gather data in Openwind for top 3 sites | Everyone | 10/30/19 |  |
| Select a final site | Everyone | 10/30/19 |  |
| Build physical prototypes (if sill required) | Everyone | 11/3/19 |  |
| Finish putting together Presentation 3 | Everyone | 11/1/19 |  |
| Practice for Presentation 3 | Everyone | 11/3/19 |  |
| Update CAD (if needed) | Toren | 10/30/19 |  |

Next formal meeting:  10/30/19, EGR MEP Room, at 5:30 pm.