# MEETING MINUTES

# Topic:  Openwind Input Data

## Wednesday, October 30, 2019

## 5:30 pm– 7:00 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe, Toren Schurb, and Jayne Sandoval

Please bring:	Laptops/device to access online team docs; bring in GIS files (Jayne); Upload Full Version of Openwind in Google Team Drive

Table 1.  Record of meeting.

| ## 5:30 pm to end | Openwind - Discussion led by Rachel Watanabe and Jayne Sandoval - Trying to set up Openwind - trying to get different elevation and landcover data to work within Openwind - trying to get met masts to work in Openwind - conversions needed to be done for the data Wind Prospector provided | EGR Room 112 |
| --- | --- | --- |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Look into what the comparable wind farms are doing in terms of wildlife | Jayne | Original: 9/25/19 Extended: 10/20/19 | 10/23/19 |
| Start grabbing data files for team to use in Openwind (at least know where the team can get the files) | Jayne | Orignal: 10/14/19 Extended: 10/31/19 |  |
| Start thinking about technical analysis reports | Everyone | 10/25/19 | 10/30/19 |
| Finish/polish technical analysis report | Everyone | 10/30/19 | 10/30/19 |
| Update Schedule to put into Presentation 3 | Jayne | 10/30/19 | 10/30/19 |
| Create a schedule for next semester for Presentation 3 | Jayne | 10/30/19 | 10/30/19 |
| Email Dr. Ohman about team questions for Presentation 3 | Toren | Orignal: 10/25/19 Extended: 10/26/19 | 10/28/19 |
| Gather data in Openwind for top 3 sites | Everyone | Orignal: 10/30/19 Extended: 11/20/19 |  |
| Select a final site | Everyone | Orignal: 10/30/19 Extended: 11/27/19 |  |
| Build physical prototypes (if sill required) | Everyone | 11/3/19 | No Longer needed |
| Finish putting together Presentation 3 | Everyone | 11/1/19 |  |
| Practice for Presentation 3 | Everyone | 11/3/19 |  |
| Update CAD (if needed) | Toren | 10/30/19 | No Longer needed |

Next formal meeting:  10/31/19, EGR Room 112, at 4:30 pm.