# MEETING MINUTES

# Topic: Final Report

## Friday, November 15, 2019

## 9:00 am– 11:00 am

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe, Toren Schurb (showed up at 10:20 am and only stayed for ~8 min.), and Jayne Sandoval (showed up at 10:30 and stayed with Rachel until 11:30 am)

Please bring:	Laptops/device to access online team docs; Plus any docs/info/data that will be needed to insert into the final report

Table 1.  Record of meeting.

| ## 9:00 am to end | Final Report - Discussion led by Rachel Watanabe - Rachel: read through every section that was in the report at that time; made major edits to all of the new sections (wasn’t in the first report); wrote a few sections that were skipped over; answered all questions posed by Toren and Jayne when they showed up - Jayne: wrote “basic” paragraphs for the design section and testing section - Rachel end up re-writing theses sections to meet requirements after Jayne left (she worked until 2 pm at Starbucks) - Toren: said he hasn’t worked on anything before the meeting; talked to Rachel about what he needed to do for FMEA changes/report; left-right after only staying for about 8 minutes | South Starbucks |
| --- | --- | --- |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Gather data in Openwind for top 3 sites | Everyone | Orignal: 10/30/19 Extended: 11/20/19 |  |
| Select a final site | Everyone | Orignal: 10/30/19 Extended: 11/27/19 |  |
| Finish putting together Presentation 3 | Everyone | Orignal: 11/1/19 Extended: 11/4/19 | 11/4/19 |
| Practice for Presentation 3 | Everyone | Orignal: 11/3/19 Extended: 11/4/19 | 11/4/19 |
| Final Report | Everyone | 11/15/19 |  |

Next formal meeting:  11/20/19, EGR Internet Cafe, at 5:30 pm.