# MEETING MINUTES

# Topic: Openwind (Site Selection)

## Wednesday, November 20, 2019

## 5:30 pm– 7:30 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe, Toren Schurb, and Jayne Sandoval

Please bring:	Laptops/device to access online team docs; Openwind with anything needed to set up runs within Openwind

Table 1.  Record of meeting.

| ## 5:30 pm to end | Openwind - Discussion led by Rachel Watanabe - Rachel: did setup for Kit Carson within Openwind - Jayne: did setup for Prowers within Openwind - Toren: redid setup for Yuma within Openwind | EGR Internet Cafe |
| --- | --- | --- |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Gather data in Openwind for top 3 sites | Everyone | Orignal: 10/30/19 Extended: 11/20/19 | 11/15/19 |
| Select a final site | Everyone | Orignal: 10/30/19 Extended: 11/27/19 |  |
| Final Report | Everyone | 11/15/19 | 11/15/19 |
| BOM | Jayne | 11/22/19 |  |
| Report for BOM and “CAD” | Everyone | 11/22/19 |  |

Next formal meeting:  11/22/19, EGR Internet Cafe, at 9:30 am.