# MEETING MINUTES

# Topic: Openwind (Site Selection)

## Friday, November 22, 2019

## 9:30 am– 4:00 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe, Toren Schurb (an hour late), and Jayne Sandoval

Please bring:	Laptops/device to access online team docs; Openwind with anything needed to set up runs within Openwind

Table 1.  Record of meeting.

| ## 9:30 am to end | Openwind - Discussion led by Rachel Watanabe - Rachel: ran calcs. for Kit Carson within Openwind - Jayne: ran calcs. for Prowers within Openwind; While Openwind was running calcs. worked on BOM - Toren: re-ran calcs for Yuma within Openwind, helped Jayne with setup for Prowers because she was struggling to get her calcs to run for Prowers | EGR Internet Cafe |
| --- | --- | --- |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Gather data in Openwind for top 3 sites | Everyone | Orignal: 10/30/19 Extended: 11/20/19 | 11/15/19 |
| Select a final site | Everyone | Orignal: 10/30/19 Extended: 11/27/19 | 11/22/19 |
| Final Report | Everyone | 11/15/19 | 11/15/19 |
| BOM | Jayne | 11/22/19 | 11/22/19 |
| Report for BOM and “CAD” | Everyone | 11/22/19 | 11/22/19 |
| Select a few turbines to run with | Everyone | 1/1/20 |  |

Next formal meeting:  12/4/19, EGR MEP Roome, at 5:30 pm.