# MEETING MINUTES

# Topic:   Presentation 2 & Progress Report

## Wednesday, September 25, 2019

## 5:30 pm – 8:00 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe, Toren Schurb and Jayne Sandoval (Build Team was in the room but doing their own thing until Professor Willy came in)

Please bring:	Laptops/device to access online team docs; information to help fill out the presentation slides

Table 1.  Record of meeting.

| ## 5:30 pm to 7:00 pm | Presentation 2 and Progress Report - Discussion led by Rachel Watanabe - Discussed timeline of completion of Presentation 2 and Progress Report - Looked into IEC wind class rating - Completed a spec. sheet for the top three companies that worked on large wind farms (9-10 turbines each) | EGR Room 102 |
| --- | --- | --- |
| ## 7:00 pm to end | ## Discussion with Professor Willy - Discussion led by Teams (Site and Build) - Build: Asked questions of their project - Site: - presented presentation 1 to Professor Willy - talked about next steps - the full version of Open Wind will come in sometime next week - pick up Open Wind Practice Case on Friday | EGR Room 102 |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Work on Presentation 1 slides | Everyone | Original: 9/13/19 Extended: 9/15/19 | 9/15/19 |
| Read over CWC 2019 top three site papers | Everyone | Original: 9/13/19 Extended: 9/15/19 | 9/15/19 |
| Practice Slides for in-class presentation | Everyone | 9/16/19 | 9/16/19 |
| Meet with Dr. Oman to discuss concept generation and self-learning | Everyone | 9/16/19 | 9/16/19 |
| Pick up Open Wind Test Case from Professor Willy | Everyone | 9/20/19 |  |
| Print out Maps of Colorado | Torren | 9/25/19 |  |
| Look into comparable Wind Farms in Colorado (2014 to now) | Rachel | 9/25/19 |  |
| Look into what the comparable wind farms are doing in terms of wildlife | Jayne | 9/25/19 |  |
| Work on Progress Report (Presentation 1 info) | Everyone | 9/27/19 |  |

Next formal meeting:  9/25/19, EGR Room 102, at 5:30 pm.