# MEETING MINUTES

# Topic:  Rubric Changes, Pre-Site Selection and Presentation 2

## Wednesday, September 25, 2019

## 5:30 pm – 8:00 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe, Toren Schurb and Jayne Sandoval (Build Team was in the room but doing their own thing until Professor Willy came in)

Please bring:	Laptops/device to access online team docs; information to help fill out the presentation slides

Table 1.  Record of meeting.

| ## 5:30 pm to 5:50 pm | Findings Since Last Meeting - Discussion led by Rachel Watanabe - Jayne made so progress with finding out regulations/incentives with wildlife - Rachel has made a spreadsheet with current comparable wind farms in Eastern Colorado, edited all the meeting minutes - Toren printed out maps for colorado and meet with Willy about rubric changes (this was discussed at 6:30 pm) | EGR Room 102 |
| --- | --- | --- |
| ## 5:50 pm to 6:30 pm | Possible Site Location Selection - Discussion led by Rachel Watanabe - Jayne and Rachel looked at the maps selected several possible sites based on maps of Colorado used in Presentation 1 | EGR Room 102 |
| ## 6:30 pm to 6:50 pm | Rubric changes - Discussion led by Torren Schurb - little changes that have more to do with the content of each section | EGR Room 102 |
| ## 6:50 pm to 7:00 pm | Presentation 2 - Discussion led by Rachel Watanabe - Split up work for the presentation slides and set dates they should be completed | EGR Room 102 |
| ## 7:00 pm to end | ## Discussion with Professor Willy - Discussion led by Teams (Site and Build) - Build: Asked questions of their project - Site: - Budget Planning? - black box - the full version of Open Wind will come in sometime next week - prototype - 3D print terrain map? | EGR Room 102 |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Work on Presentation 1 slides | Everyone | Original: 9/13/19 Extended: 9/15/19 | 9/15/19 |
| Read over CWC 2019 top three site papers | Everyone | Original: 9/13/19 Extended: 9/15/19 | 9/15/19 |
| Practice Slides for in-class presentation | Everyone | 9/16/19 | 9/16/19 |
| Meet with Dr. Oman to discuss concept generation and self-learning | Everyone | 9/16/19 | 9/16/19 |
| Pick up Open Wind Test Case from Professor Willy | Everyone | 9/20/19 | 9/20/19 |
| Print out Maps of Colorado | Torren | 9/25/19 | 9/23/19 |
| Look into comparable Wind Farms in Colorado (2014 to now) | Rachel | 9/25/19 | 9/23/19 |
| Look into what the comparable wind farms are doing in terms of wildlife | Jayne | 9/25/19 |  |
| Work on Progress Report (Presentation 1 info) | Everyone | 9/27/19 |  |
| Email Dr. Oman and Leah about the full version of Open Wind (Self-Learning assignment) | Toren | 9/26/19 |  |
| Email Dr. Oman and Leah about Rulebrick changes | Toren | 9/26/19 |  |
| Work on Progress Report (Second half of the report) | Everyone | 10/11/19 |  |
| Work on Presentation 2 | Everyone | 10/4/19 |  |
| Practice for Presentation 2 | Everyone | 10/7/19 |  |

Next formal meeting:  9/27/19, Cline Room 182, at 10 am.