# MEETING MINUTES

# Topic:  Presentation 2

## Wednesday, October 2, 2019

## 5:30 pm – 7:30 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe, Toren Schurb and Jayne Sandoval

Please bring:	Laptops/device to access online team docs; information to help fill out the presentation slides; bring in finished slides you were assigned

Table 1.  Record of meeting.

| ## 5:30 pm to 7:15 pm | Presentation 2 - Discussion led by Rachel Watanabe - Project Description - Discussed changes that were made based on Dr. Oman’s feedback - the group made multiple minor changes - Black Box - the team discussed out a more detailed black-box model - Rachel made the digital changes - Functional Decomp - the team discussed out a more detailed functional decomp based on the changes that were made for the black box - concept generations and eval. - discussed each individual slide and how they could be improved - walked through each evaluation and any changes that should be made - discussed how much of each concept generation and evaluation should be on the main slide with the entire form in the appendix slides - budget - Discussed if the team should keep the prototype budget listed or not - Team decided to keep it listed just in case the team wanted to produce a physical model at the end of the semester/year | EGR MEP Room |
| --- | --- | --- |
| ## 7:15 pm to end | Discussion with Professor Willy - Discussion led by Rachel Watanbe - functional decomp - the team wanted professor Willy’s input on the functional decomp. - Professor Willy told the team that they could be more detailed on what is going on and label what each part on the decop actually is in real life - The full version of Openwind - by next week’s meeting need to have finished test case and show Willy to get access to the full version | EGR MEP Room |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Look into what the comparable wind farms are doing in terms of wildlife | Jayne | Original: 9/25/19 Extended: 10/7/19 |  |
| Work on Progress Report (Presentation 1 info) | Everyone | Original: 9/27/19 Extended: 10/9/19 |  |
| Email Dr. Oman and Leah about the full version of Open Wind (Self-Learning assignment) | Toren | 9/26/19 | 9/27/19 |
| Email Dr. Oman and Leah about Rulebrick changes | Toren | 9/26/19 | 9/25/19 |
| Work on Progress Report (Second half of the report) | Everyone | 10/11/19 |  |
| Work on Presentation 2 | Everyone | 10/4/19 |  |
| Practice for Presentation 2 | Everyone | 10/7/19 |  |
| Concept Generations for micro siting | Everyone | 10/2/19 | 10/2/19 |

Next formal meeting:  10/9/19, MEP Room, at 5:30 pm.