# MEETING MINUTES

# Topic: Discussion and Testing

## Monday, January 27, 2020

## 10:30 am– 12:30 am

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe, Toren Schurb (Late to meeting by 30 min), and Jayne Sandoval

Please bring:	Laptops/device to access online team docs; bring any updates/questions to be discussed; be prepared to run Openwind

Table 1.  Record of meeting.

| ## 10:30 am to end | Weekly Meeting - Discussion led by Rachel Watanabe - Rachel: - Gave an update on where the team is (secured a location to run data) - looking into calculating COE - Going to build an Excel file based on the above for the turbine design cost - Will be in-charge of Meeting Minutes - worked on finding the right info needed for inputting turbines into Openwind - Jayne: - Will work with Toren to create an outline on Teams - Will be in-charge of submitting team’s time cards weekly - Toren: - Will work with Jayne to create an outline on Teams - Will be in-charge of sending team-related emails - Will do self-learning on substations and transformers | EGR, RM 264 |
| --- | --- | --- |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Run Openwind on Prowers to get more date to present for Hardware review (~5 runs of data) | Everyone | 2/3/20 |  |
| self-learning: decide what everyone is going to be doing | Everyone | 1/24/20 | 1/24/20 |
| Find a weekly meeting time | Everyone | 1/22/20 | 1/22/20 |
| Find a weekly meeting time with Willy | Everyone | 1/22/20 | 1/19/20 |
| Send email to Dr. Trevas once-weekly meetings with Willy is finalized | Toren | 1/22/20 | 1/22/20 |
| Email John about what he has done thus far and if he wants to work with us | Toren | 1/24/20 | 1/27/20 |
| Complete outline done requested by Willy | Toren & Jayne | 1/30/20 |  |
| Complete building COE excel as much as possible | Rachel | 2/7/20 |  |
| Compile a list of unknowns for COE to present to Willy | Rachel | 2/7/20 |  |
| Email Willy a list of bullet points for CWC All Team Call | Toren | 1/26/20 | 1/28/20 |

Next formal meeting:  1/29/20, Internet Cafe, EGR Building, at 10:45 am.