# MEETING MINUTES

# Topic: Running Openwind Micro-Sitting in Prowers

## Wednesday, January 29, 2020

## 10:45 am– 12:45 pm

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees: Rachel Watanabe and Toren Schurb

Please bring:	Laptops/device to access online team docs; bring any updates/questions to be discussed; be prepared to run Openwind

Table 1.  Record of meeting.

| ## 10:45 am to end | Weekly Meeting - Discussion led by Rachel Watanabe - Rachel: - finding inputs for the chosen turbine - plugging in the turbine data into Openwind - setting up micro-siting for a test run - 7 rotor diameters left and right - 10 rotor diameters front and back - staggering array - Toren: - finding inputs for the chosen turbine - plugging in the turbine data into Openwind | EGR Internet Cafe |
| --- | --- | --- |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Run Openwind on Prowers to get more date to present for Hardware review (~5 runs of data) | Everyone | 2/3/20 |  |
| self-learning: decide what everyone is going to be doing | Everyone | 1/24/20 | 1/24/20 |
| Find a weekly meeting time | Everyone | 1/22/20 | 1/22/20 |
| Find a weekly meeting time with Willy | Everyone | 1/22/20 | 1/19/20 |
| Send email to Dr. Trevas once-weekly meetings with Willy is finalized | Toren | 1/22/20 | 1/22/20 |
| Email John about what he has done thus far and if he wants to work with us | Toren | 1/24/20 | 1/27/20 |
| Complete outline done requested by Willy | Toren & Jayne | 1/30/20 |  |
| Complete building COE excel as much as possible | Rachel | 2/7/20 |  |
| Compile a list of unknowns for COE to present to Willy | Rachel | 2/7/20 |  |
| Email Willy a list of bullet points for CWC All Team Call | Toren | 1/26/20 | 1/28/20 |

Next formal meeting:  1/31/20, Professor Willy’s Office, EGR Building, at 11:00 am.