# MEETING MINUTES

# Topic: Hardwear Review Presentation

## Friday, February 7, 2020

## 11:00 am– 11:45 am

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Professor Trevas

Attendees:  Rachel Watanabe, Toren Schurb, Jayne Sandoval, and Professor Trevas

Please bring:	Laptops/device to access online team docs; be prepared to present; have hardware review presentation done and available to access

Table 1.  Record of meeting.

| ## 11:00 am to end | Hardwear Review Presentation - Discussion led by Rachel Watanabe - Rachel: - covered most of the beginning content of the presentation - site location - turbine selection - background information - Toren: - talked about the upcoming steps that the team will be taking - contacting people/companies/counties - possible changes that will need to be made to location and/or turbine based on responses - completing more runs within Openwind - Jayne - talked about how the best current run was selected and how it was selected - what factors were looked at - decision matrix | Professor Trevas’ Office |
| --- | --- | --- |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Run Openwind on Prowers to get more date to present for Hardware review (~6 runs of data) | Everyone | 2/3/20 | 2/3/20 |
| Complete outline done requested by Willy (of CUP) | Toren & Jayne | 1/30/20 | 1/30/20 |
| Complete building COE excel as much as possible | Rachel | Original: 2/7/20 Extended: 2/29/20 |  |
| Compile a list of unknowns for COE to present to Willy | Rachel | Original: 2/7/20 Extended: 2/29/20 |  |
| Email Willy a list of bullet points for CWC All Team Call | Toren | 2/26/20 | 1/28/20 |
| Contact Vesta in CO about the V117 turbine and hypothetical logistics | Toren | 2/6/20 | 1/31/20 |
| Contact Tom about setting up a meeting for info on wildlife | Toren | 2/6/20 | 2/5/20 |
| Contact Prowers County about zoning/permits | Toren | 2/6/20 | 2/6/20 |
| Make an outline for Final Report using the CUP outline and CWC Rulebook | Toren and Jayne | 2/6/20 | 2/7/20 |
| Make Hardware Review Presentation/Outline | Everyone | 2/3/20 | 2/6/20 |
| Send Willy Hardware Review Presentation/Outline | Toren | 2/3/20 | 2/7/20 |
| Write up bullet points on what was completed for the week of 2/3/20 for Willy | Rachel | 2/7/20 | 2/7/20 |
| Send Willy 2/3/20 weeks updates | Toren | 2/7/20 | 2/7/20 |
| Send Trevas Meeting Minutes for 1/31/20 | Toren | 1/31/20 | 1/31/20 |

Next formal meeting:  2/10/20, MEP Room, EGR Building, at 10:30 am.