# MEETING MINUTES

# Topic: Weekly Meeting with Willy #4 - Guest: Karin Wadsack

## Friday, February 21, 2020

## 11:00 am– 11:30 am

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Professor Willy

Attendees:  Rachel Watanabe, Toren Schurb, Jayne Sandoval, Professor Willy, and Karin Wadsack

Please bring:	Laptops/device to access online team docs; be prepared to present new EC and COE, come with questions/concerns to ask/discuss with Willy and Karin

Table 1.  Record of meeting.

| ## 11:00 am to end | Website & this week priorities - Discussion led by Rachel Watanabe - Professor Willy: - COE if we can get it to work in the next day or 2 email Willy to work with him to get it to work - Rachel & Toren & Jayne: - Gave Karin an update about where we are at and about this year’s rules, guidelines, and scoring - Karin Wadsack: - Look up Tri-state 100% renewable energy plan - will shut down coal and switch to renewable - Try to stay away from - asked about the breakdown on - who are we selling to? - connecting to Tri-state - do they have a request for proposals - what are their price - if selling to other people will have to pay to use the transmission line - find out how they work - if you’re living in the are you buying power from - how many people live in Prowers County - Specific rules for the wind? - no ordinance for wind - get ahold of CUP for the other wind farms - ask county if the CUP of other wind farms is a good example too of a CUP and changes? - Have to follow environmental federal guidelines - animals, land, archaeological, federal land - Bankability - Pre-development and research and transportation and build - how are we going to pay for - a contract with tristate (how many - bank loan - Risk - tristate doesn’t buy our power - main not being able to sale power - can you get on to the power line (wave hands and say you can get on it - Any permitting mockup - fill out and/or find online - compile into a book and uses as a prop - Call Tom and Email him again - Terrence at Seapower - Willing to look over teams paper outline and content - will provide feedback - Willing to come to a practice presentation and give feedback and a list of questions judges may ask at the competition so the team can practice giving 45 sec to 1 min answers and be prepared for what type of question that will be asked | Willy’s Office |
| --- | --- | --- |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Write the TP section of the ER and TP revision Memo | Originally: Jayne Ended up: Rachel and Toren | 2/13/20 | 2/14/20 |
| Write the ER section of the ER and TP revision Memo | Originally: Toren Ended up: Toren and Jayne | 2/13/20 | 2/14/20 |
| Edit, write introduction paragraph and submit the ER and TP revision Memo | Originally: Everyone Ended up: Rachel & Toren | 2/14/20 | 2/14/20 |
| Reconnect all companies and individuals again [Extended: NEED TO GET RESPONSES ASAP] (This task is being changed and broken down by the last 2 tasks on this table) | Toren | Original: 2/17/20 Extended: 2/26/20 | see last 2 tasks for edits |
| look into wind rebates and environmental regulation for Prowers | Everyone | 2/14/20 |  |
| Insert new met mast data and rasterized | Toren | 2/14/20 or asap | 2/20/20 @ 5pm |
| Complete runs within Openwind (& upload blb and data) for 2 types of turbines each type having a 100 and 80 m hub height (at less 4 runs total) [EC and annual Levelized COE] (>=8 runs each) [Changes: only need 2-4 runs since we can’t get ahold of SG and may not have 2nd location since it wasn’t shared in file by Toren] | Everyone | Original: 2/20/20 @ 4pm Extended: 2/23/20 |  |
| Contact Karin Wadsack to set up a meeting | Jayne | 2/15/20 | 2.17/20 |
| Select a final site location and turbine | Everyone | Original: 2/15/20 @10pm Extended: |  |
| Email and set up a time to work with Willy if the team can’t figure out with is wrong with setting up for COE | Everyone | 2/23/20 |  |
| Look into more detailed permitting/zoning for Powers County | Rachel | 2/24/20 |  |
| Make a Google Doc with questions/concerns for Tri-state, Prowers County, Tom, Vestas based off of this meeting with Karin | Everyone | 2/24/20 before meeting |  |
| Contact Tri-State, Vestas, Tom and Powers County at the meeting with pre-planned questions/concerns | Everyone | 2/24/20 |  |

Next formal meeting:  2/24/20, MEP, EGR Building, at 10:30 am.