# MEETING MINUTES

# Topic: Technical Analysis & Draft Poster

## Wednesday, March 11, 2020

## 10:45 am– 11:30 am

Minutes recorded by _Rachel Watanabe_________________

Meeting called by Rachel Watanabe

Attendees:  Rachel Watanabe, Toren Schurb, and Jayne Sandoval

Please bring:	Laptops/device to access online team docs; be prepared to update the team on any new info; Be prepared to work on the draft poster and technical analysis

Table 1.  Record of meeting.

| ## 10:45 am to 11:00 am | Draft Poster - Discussion led by Rachel Watanabe - Talked about turbine specs that the team was going to put down on the draft poster - Team need to be on the same page so all sections talked about the same information - Toren kept getting off track about turbine hub height - said that we are unable to get data in Openwind for the hub height of 69 m because the program can’t interpolate from a met mast height of 100 m - Rachel suggested since Willy mentioned we could make assumptions that set the turbine type to 70 m and see if the team is able to collect data for that hub height - if it works: get approval from Willy - Everyone discussed who was assigned to what sections of the poster | MEP Room |
| --- | --- | --- |
| ## 11:00 to end | Technical Analysis - Discussion led by Rachel Watanabe - Everyone talked about what they plan to do for their individual technical analysis to make sure there was any overlap - Toren and Rachel said they were going to do it on their assigned cost analysis - Jayne talked about looking into the seasonal met mast data - Rachel reminded Jayne that she would still need to complete research for her cost information since Willy wanted an update for it by the end of the week - The team agreed to finish and send the week bullet point update for Willy by Saturday | MEP Room |

Table 2.  Tasks Assigned.

| Task | Person Assigned | Due Date | Date Complete |
| --- | --- | --- | --- |
| Select a final site location and turbine Team is in contact with a person from industry and he is trying to connect us with a person from Vestas and SG; thus, final decisions have been pushed back until after meetings | Everyone | Original: 2/15/20 @10pm Extended: 3/8/20 | This task is going to change |
| Look into the nocturnal jet and try to see if it’s the reason for the lower hub height capturing more energy | Jayne | 3/6/20 | 3/6/20 |
| Read in-depth on Prowers Permitting/Zoning paperwork and regulations. Plus write up notes and their document references into the final report outline. | Rachel | 3/6/20 | 3/5/20 |
| Review federal Wildlife regulations again and write up notes (with reference notation) into the final report outline | Jayne | 3/6/20 |  |
| Catch up on meeting minutes. Make adjustments to meeting minutes to make easier to read/understand with a better breakdown and proper changes to due dates. | Rachel | 3/5/20 | 3/5/20 |
| Complete assigned sections of the HR 2 Breakdown | Everyone | 3/6/20 | 3/6/20 |
| Operational expense | Rachel | 3/13/20 |  |
| Capital expense | Toren | 3/13/20 |  |
| bankability and risk | Jayne | 3/13/20 |  |
| Look into the seasonal breakdown of reach met mast | Jayne | 3/20/20 |  |
| Complete assigned sections of the poster draft | Everyone | 3/13/20 |  |
| Bullet Point update for Willy | Everyone | 3/14/20 |  |

Next formal meeting:  3/23/20, Microsoft Teams, at 10:30 am.